DEVELOPMENT BANK OF MAURITIUS LTD

OPEN NATIONAL BIDDING

Request for Proposal

for

Project Management Consultancy in Construction for the Design and Supervision of an Industrial Park for SMEs at Solferino, Vacoas

Procurement Reference No.: OAB DBM/I.E. 1683

Public Body (Employer): 	Development Bank of Mauritius Ltd

1st Floor, DBM Building

Chaussée Street, Port Louis

Tel: (230) 203-3600

Email: dbm@intnet.mu

Issued on: 27th June 2022

Table of Contents

Section 1.  Letter of Invitation	3

Section 2.  Instructions to Consultants	5

Instructions to Consultants	6

Instructions to Consultants – Data Sheet	25

Section 3.  Technical Proposal - Standard Forms	30

Section 4.  Financial Proposal - Standard Forms	43

Section 5.  Terms of Reference	56

Section 6.  Standard Forms of Contract	76

# Section 1.  Letter of Invitation

DEVELOPMENT BANK OF MAURITIUS LTD

CHAUSSEE STREET, PORT LOUIS

BRN C07007064

Procurement Reference No.: OAB DBM/I.E. 1683                                     Date: 27th June 2022

1.	The Development Bank of Mauritius Ltd invites proposals from local consultants in the field of Project Management in Construction to provide the following consulting services: Project Management Consultancy in Construction for the Design and Supervision of an Industrial Park for SMEs at Solferino, Vacoas. The Consultant shall be in association with a team of local sub-consultants in the fields of Architecture, Civil and Structural Engineering Services, Quantity Surveying, and Mechanical, Electrical and Plumbing (MEP) Engineering Services for provision of the consulting services. More details on the services are provided in the Terms of Reference.

2.	A Consultant will be selected under the Quality and Cost based selection (QCBS) Method and procedures described in this Request for Proposal (RFP), in accordance with the policies and procedures for public procurement in the Republic of Mauritius.

3.	The RFP includes the following documents:

Section 1 - Letter of Invitation

Section 2 - Instructions to Consultants (including Data Sheet)

Section 3 - Technical Proposal - Standard Forms

Section 4 - Financial Proposal - Standard Forms

Section 5 - Terms of Reference

Section 6 - Standard Form of Contract

4.

- (a) Consultants operating in the construction sector have a statutory obligation to be registered with the Construction Industry Development Board (CIDB) of Mauritius.

- (b) Sub-consultants undertaking assignments on behalf of main consultants are also subject to registration as applicable to consultants.

- (c) Consultants are strongly advised to consult the website of the CIDB cidb.mu for further details concerning registration of consultants.

- (d) Consultants shall submit, along with their bids, a copy of the following documents (for themselves and the sub-consultants) along with their Technical Proposals:

- Evidence of association with sub-consultants;

- Certificate of Incorporation;

- Certificate of Registration with CIDB;

- Professional Indemnity Insurance Certificate; and

- Other supporting documents as applicable.

5.	A pre-proposal conference will be held as follows:

Date and Time of conference: 07th July 2022 at 13:30hours

Venue: Conference Room, 4th Floor, DBM Head Office, Chaussée Street, Port Louis

You are kindly invited to attend.

Development Bank of Mauritius Ltd

1st Floor, DBM Building

Chaussée Street, Port Louis

# Section 2.  Instructions to Consultants

Table of Contents

Definitions	6

1.	Introduction	7

Fraud and Corruption	10

Eligibility	12

Eligibility of Sub-Consultants	13

Origin of Goods and Consulting Services	13

Only one Proposal	13

Proposal Validity	13

2.	Clarification and Amendment of RFP Documents	14

3.	Preparation of Proposals	14

Technical Proposal Format and Content	16

Financial Proposals	18

Taxes	18

4.	Submission, Receipt, and Opening of Proposals	18

5.	Proposal Evaluation	20

Evaluation of Technical Proposals	20

Financial Proposals for QBS	20

Public Opening and Evaluation of Financial Proposals (only for QCBS, FBS, and LCS)	20

6.	Negotiations	22

Technical negotiations	22

Financial negotiations	22

Availability of Professional staff/experts	23

Conclusion of the negotiations	23

7.	Award of Contract	23

8.	Confidentiality	24

9.	Debriefing	24

# Instructions to Consultants

| Definitions | (a) “Client” means the Public Body with which the selected Consultant signs the Contract for the Services. (b) “Consultant” means any entity or person that may provide or provides the Services to the Client under the Contract. (c) “Contract” means the Contract signed by the Parties and all the attached documents listed in its Clause 1 that is the General Conditions (GC), the Special Conditions (SC), and the Appendices. (d) “Data Sheet” means such part of the Instructions to Consultants used to reflect specific country and assignment conditions. (e) “Day” means calendar day. (f) “Government” means the government of the Republic of Mauritius. (g) “Instructions to Consultants” (Section 2 of the RFP) means the document which provides Consultants with all information needed to prepare their Proposals. (h) “LOI” (Section 1 of the RFP) means the Letter of Invitation being sent by the Client to the Consultants. (i) “PPO” means the Procurement Policy Office of Mauritius (j) “Personnel” means professionals and support staff provided by the Consultant or by any Sub-Consultant and assigned to perform the Services or any part thereof; “Foreign Personnel” means such professionals and support staff who at the time of being so provided had their domicile outside the Republic of Mauritius; “Local Personnel” means such professionals and support staff who at the time of being so provided had their domicile in the Republic of Mauritius. (k) “Proposal” means the Technical Proposal and the Financial Proposal. (l) “RFP” means the Request For Proposal to be prepared by the Client for the selection of Consultants following shortlisting and includes inviting proposals through Open Advertised Bidding method. (m) “Services” means the work to be performed by the Consultant pursuant to the Contract. (n) “Sub-Consultant” means any person or entity with whom the Consultant subcontracts any part of the Services. (o) “Terms of Reference” (TOR) means the document included in the RFP as Section 5 which explains the objectives, scope of work, activities, tasks to be performed, respective responsibilities of the Client and the Consultant, and expected results and deliverables of the assignment. |
| --- | --- |
| 1. Introduction | 1.1 The Client named in the Data Sheet will select a consulting firm/organization (the Consultant), in accordance with the method of selection specified in the Data Sheet. 1.2 The Consultants are invited to submit a Technical Proposal and a Financial Proposal, or a Technical Proposal only, as specified in the Data Sheet, for consulting services required for the assignment named in the Data Sheet. The Proposal will be the basis for contract negotiations and ultimately for a signed Contract with the selected Consultant. |
|  | 1.3 Consultants should familiarize themselves with local conditions and take them into account in preparing their Proposals. To obtain first-hand information on the assignment and local conditions, Consultants are encouraged to visit the Client before submitting a proposal and to attend a pre-proposal conference if one is specified in the Data Sheet. Attending the pre-proposal conference is optional. Consultants should contact the Client’s representative named in the Data Sheet to arrange for their visit or to obtain additional information on the pre-proposal conference. Consultants should ensure that these officials are advised of the visit in adequate time to allow them to make appropriate arrangements. |
|  | 1.4 The Client will timely provide at no cost to the Consultants the inputs and facilities specified in the Data Sheet, assist the firm in obtaining licenses and permits needed to carry out the services, and make available relevant project data and reports. 1.5 Consultants shall bear all costs associated with the preparation and submission of their proposals and contract negotiation. The Client is not bound to accept any proposal, and reserves the right to annul the selection process at any time prior to Contract award, without thereby incurring any liability to the Consultants. |
| Conflict of Interest | 1.6 The Government of the Republic of Mauritius requires that Consultants provide professional, objective, and impartial advice and at all times hold the client’s interests paramount, strictly avoid conflicts with other assignments or their own corporate interests and act without any consideration for future work. 1.6.1 Without limitation on the generality of the foregoing, Consultants, and any of their affiliates, shall be considered to have a conflict of interest and shall not be recruited, under any of the circumstances set forth below: |
| Conflicting activities | (i) A firm that has been engaged by the client to provide goods, works or services other than consulting services for a project, and any of its affiliates, shall be disqualified from providing consulting services related to those goods, works or services. Conversely, a firm hired to provide consulting services for the preparation or implementation of a project, and any of its affiliates, shall be disqualified from subsequently providing goods or works or services other than consulting services resulting from or directly related to the firm’s consulting services for such preparation or implementation. For the purpose of this paragraph, services other than consulting services are defined as those leading to a measurable physical output, for example surveys, exploratory drilling, aerial photography, and satellite imagery. |
| Conflicting assignments | (ii) A Consultant (including its Personnel and Sub-Consultants) or any of its affiliates shall not be hired for any assignment that, by its nature, may be in conflict with another assignment of the Consultant to be executed for the same or for another Client. For example, a Consultant hired to prepare engineering design for an infrastructure project shall not be engaged to prepare an independent environmental assessment for the same project, and a Consultant assisting a Client in the privatization of public assets shall not purchase, nor advise purchasers of, such assets. Similarly, a Consultant hired to prepare Terms of Reference for an assignment should not be hired for the assignment in question. |
| Conflicting relationships | (iii) A Consultant (including its Personnel and Sub-Consultants) that has a business or family relationship with a member of the Client’s staff who is directly or indirectly involved in any part of (i) the preparation of the Terms of Reference of the assignment, (ii) the selection process for such assignment, or (iii) supervision of the Contract, shall not be awarded a Contract, unless the conflict stemming from this relationship has been resolved in a manner acceptable to the Client throughout the selection process and the execution of the Contract. |
|  | 1.6.2 Consultants have an obligation to disclose any situation of actual or potential conflict that impacts their capacity to serve the best interest of their Client, or that may reasonably be perceived as having this effect. Failure to disclose said situations may lead to the disqualification of the Consultant or the termination of its Contract. 1.6.3 No agency or current employees of the Client shall work as Consultants under their own ministries, departments or agencies. Recruiting former government employees of the Client to work for their former ministries, departments or agencies is acceptable provided no conflict of interest exists. When the Consultant nominates any government employee as Personnel in their technical proposal, such Personnel must have written certification from their government or employer confirming that they are on leave without pay from their official position and allowed to work full-time outside of their previous official position. Such certification shall be provided to the Client by the Consultant as part of his technical proposal. |
| Unfair Advantage | 1.6.4 If a Consultant could derive a competitive advantage for having provided consulting services related to the assignment in question, the Client shall make available to all Consultants together with this RFP all information that would in that respect give such Consultant any competitive advantage over competing Consultants. |
| Fraud and Corruption | 1.7 It is the policy of the Government of Mauritius to require Public Bodies, as well as consultants and their agents (whether declared or not), personnel, sub-contractors, sub-consultants, service providers and suppliers observe the highest standard of ethics during the selection and execution of contracts. In pursuance of this policy, the Client: - defines, for the purposes of this provision, the terms set forth below as follows: (i) “corrupt practice” is the offering, giving, receiving or soliciting, directly or indirectly, of anything of value to influence improperly the actions of another party; - “fraudulent practice” is any act or omission, including misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain financial or other benefit or to avoid an obligation; - “collusive practices” is an arrangement between two or more parties designed to achieve an improper purpose, including to influence improperly the actions of another party; - “coercive practices” is impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party; - “obstructive practice” is (aa) deliberately destroying, falsifying, altering or concealing of evidence material to the investigation or making false statements to investigators in order to materially the Client’s investigation into allegations of a corrupt, fraudulent, coercive, or collusive practice; and/or threatening, harassing, or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation, or (bb) acts intended to materially impede the exercise of the Client’s inspection and audit rights provided for under paragraph 1.7.1 below. - will reject a proposal for award if it determines that the consultant recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing for the contract in question; - will sanction a firm or an individual at any time, in accordance with prevailing procedures, including by publicly declaring such firm or individual ineligible for a stated period of time: (i) to be awarded a public contract, and (ii) to be a nominated sub-consultantb, sub-contractor, supplier, or service provider of an otherwise eligible firm being awarded a public contract. 1.7.1. In further pursuance of this policy, Consultants shall permit the Client to inspect their accounts and records and other documents relating to the submission of proposals and contract performance, and to have them audited by auditors appointed by the Client. 1.7.2 Consultants and public officials shall be also aware of the provisions stated in sections 51 and 52 of the Public Procurement Act which can be consulted on the website of the Procurement Policy Office (PPO) : ppo.govmu.org. |
|  | 1.7.3 Consultants shall furnish information on commissions and gratuities, if any, paid or to be paid to agents relating to this proposal and during execution of the assignment if the Consultant is awarded the Contract, as requested in the Financial Proposal submission form (Section 4). 1.7.4 The Clients commits itself to take all measures necessary to prevent fraud and corruption and ensures that none of its staff, personally or through his/her close relatives or through a third party, will in connection with the proposal for, or the execution of a contract, demand, take a promise for or accept, for him/herself or third person, any material or immaterial benefit which he/she is not legally entitled to. If the Clients obtains information on the conduct of any of its employees which is a criminal offence under the relevant Anti-Corruption Laws of Mauritius or if there be a substantive suspicion in this regard, he will inform the relevant authority(ies)and in addition can initiate disciplinary actions. Furthermore, such proposal shall be rejected. |
| Eligibility | - 1.8 Consultants participating in this selection process shall ascertain that they satisfy the eligibility criteria mentioned hereunder. - 1.8.1 (a) In accordance with CIDB Act 2008, Consultants, whether local or foreign under an existing or intended joint venture operating in the construction sector have the statutory obligation to be registered with the Construction Industry Development Board (CIDB), as appropriate, prior to bidding for the project. - (b) Consultants are strongly advised to consult the website of the CIDB cidb.mu for further details concerning registration of consultants. 1.8.2 (a) A firm or individual that has been sanctioned by the Government of the Republic of Mauritius in accordance with the above clause 1.7 shall be ineligible to be awarded a public contract, or benefit from a public contract during such period of time as determined by the Procurement Policy Office. (b) A consultant that is under a declaration of ineligibility by the Government of Mauritius in accordance with applicable laws at the date of the deadline for bid submission and thereafter shall be disqualified. (c) Proposals from consultants appearing on the ineligibility lists of African Development Bank, Asian Development Bank, European Bank for Reconstruction and Development, Inter-American Development Bank Group and World Bank Group shall be rejected. Links for checking the ineligibility lists are available on the PPO’s website: ppo.govmu.org. (d) Furthermore, the Consultants shall be aware of the provisions on fraud and corruption stated in the specific clauses in the General Conditions of Contract. |
| Eligibility of Sub-Consultants | 1.9 Deleted |
| Origin of Goods and Consulting Services | 1.10 Goods supplied and Consulting Services provided under the Contract may originate from any country except if: (i) as a matter of law or official regulation, the Republic of Mauritius prohibits commercial relations with that country; or (ii) by an act of compliance with a decision of the United nations Security Council taken under Chapter VII of the Charter of the United Nations, the Republic of Mauritius prohibits any imports of goods from that country or any payments to persons or entities in that country. |
| Only one Proposal | 1.11 Consultants shall submit only one proposal. If a Consultant submits or participates in more than one proposal, such proposals shall be disqualified. However, this does not limit the participation of the same Sub-Consultant, including individual experts, to only one proposal. |
| Proposal Validity | 1.12 The Data Sheet indicates how long Consultants’ Proposals must remain valid after the submission date. During this period, Consultants shall maintain the availability of Professional staff nominated in the Proposal. The Client will make its best effort to complete negotiations within this period. However, should the need arise, the Client may request Consultants to extend the validity period of their proposals. Consultants who agree to such extension shall confirm that they maintain the availability of the Professional staff nominated in the Proposal, or, in their confirmation of extension of validity of the Proposal, Consultants could submit new staff in replacement, who would be considered in the final evaluation for contract award. Consultants who do not agree have the right to refuse to extend the validity of their Proposals. |
| 2. Clarification and Amendment of RFP Documents | 2.1 Consultants may request a clarification of any of the RFP documents up to the number of days indicated in the Data Sheet before the proposal submission date. Any request for clarification must be sent in writing, or by standard electronic means to the Client’s address indicated in the Data Sheet. The Client will respond in writing, or by standard electronic means and will send written copies of the response (including an explanation of the query but without identifying the source of inquiry) to all Consultants. Should the Client deem it necessary to amend the RFP as a result of a clarification, it shall do so following the procedure under para. 2.2. 2.2 At any time before the submission of Proposals, the Client may amend the RFP by issuing an addendum in writing or by standard electronic means. The addendum shall be sent to all Consultants and will be binding on them. Consultants shall acknowledge receipt of all amendments. To give Consultants reasonable time in which to take an amendment into account in their Proposals the Client may, if the amendment is substantial, extend the deadline for the submission of Proposals. |
| 3. Preparation of Proposals | 3.1 (a) The Proposal (see para. 1.2), as well as all related correspondence exchanged by the Consultants and the Client, shall be written in English. (b) Notwithstanding the above, documents in French submitted with the bid may be accepted without translation. 3.2 In preparing their Proposal, Consultants are expected to examine in detail the documents comprising the RFP. Material deficiencies in providing the information requested may result in rejection of a Proposal. |
|  | 3.3 While preparing the Technical Proposal, Consultants must give particular attention to the following: (a) Consultants may associate with each other in the form of a joint venture or of a sub-consultancy agreement to complement their respective areas of expertise, strengthen the technical responsiveness of their proposals and make available bigger pools of experts, provide better approaches and methodologies. In case of a joint venture, all partners shall be jointly and severally liable and shall indicate who will act as the leader of the joint venture. For a Joint Venture to qualify for this assignment the lead member of the Joint Venture shall individually satisfy the experience criteria related to this assignment as defined by the Client. The Client shall not require Consultants to form associations with any specific firm or group of firms or include any particular individual in their proposals, but may encourage association with qualified national firms. (b) The estimated number of Professional staff-months or the budget for executing the assignment shall be shown in the Data Sheet, but not both. However, the Proposal shall be based on the number of Professional staff-months or budget estimated by the Consultants. For fixed-budget-based assignments, the available budget is given in the Data Sheet, and the Financial Proposal shall not exceed this budget, while the estimated number of Professional staff-months shall not be disclosed. (c) Alternative professional staff shall not be proposed, and only one curriculum vitae (CV) may be submitted for each position. (d) Documents to be issued by the Consultants as part of this assignment must be in English. It is desirable that the firm’s Personnel have a working knowledge of English. |
| Technical Proposal Format and Content | 3.4 Depending on the nature of the assignment, Consultants are required to submit a Full Technical Proposal (FTP), or a Simplified Technical Proposal (STP). The Data Sheet indicates the format of the Technical Proposal to be submitted. Submission of the wrong type of Technical Proposal will result in the Proposal being deemed non-responsive. The Technical Proposal shall provide the information indicated in the following paras from (a) to (g) using the attached Standard Forms (Section 3). Paragraph (c) (ii) indicates the recommended number of pages for the description of the approach, methodology and work plan of the STP. A page is considered to be one printed side of A4 or letter size paper. (a) (i) For the FTP only: a brief description of the Consultants’ organization and an outline of recent experience of the Consultants and, in the case of joint venture, for each partner, on assignments of a similar nature is required in Form TECH-2 of Section 3. For each assignment, the outline should indicate the names of Sub-Consultants/ Professional staff who participated, duration of the assignment, contract amount, and Consultant’s involvement. Information should be provided only for those assignments for which the Consultant was legally contracted by the Client as a corporation or as one of the major firms within a joint venture. Assignments completed by individual Professional staff working privately or through other consulting firms cannot be claimed as the experience of the Consultant, or that of the Consultant’s associates, but can be claimed by the Professional staff themselves in their CVs. Consultants should be prepared to substantiate the claimed experience if so requested by the Client. (ii) For the STP the above information is not required and Form TECH-2 of Section 3 shall not be used. (b) (i) For the FTP only: comments and suggestions on the Terms of Reference including workable suggestions that could improve the quality/ effectiveness of the assignment; and on requirements for counterpart staff and facilities including: administrative support, office space, local transportation, equipment, data, etc. to be provided by the Client (Form TECH-3 of Section 3). (ii) For the STP Form TECH-3 of Section 3 shall not be used; the above comments and suggestions, if any, should be incorporated into the description of the approach and methodology (refer to following sub-para. 3.4 (c) (ii)). (c) (i) For the FTP, and STP: a description of the approach, methodology and work plan for performing the assignment covering the following subjects: technical approach and methodology, work plan, and organization and staffing schedule. Guidance on the content of this section of the Technical Proposals is provided under Form TECH-4 of Section 3. The work plan should be consistent with the Work Schedule (Form TECH-8 of Section 3) which will show in the form of a bar chart the timing proposed for each activity. (ii) For the STP only: the description of the approach, methodology and work plan should normally consist of 10 pages, including charts, diagrams, and comments and suggestions, if any, on Terms of Reference and counterpart staff and facilities. (d) The list of the proposed Professional staff team by area of expertise, the position that would be assigned to each staff team member, and their tasks (Form TECH-5 of Section 3). (e) Estimates of the staff input (staff-months of foreign and local professionals) needed to carry out the assignment (Form TECH-7 of Section 3). The staff-months input should be indicated separately for home office and field activities, and for foreign and local Professional staff. (f) CVs of the Professional staff signed by the staff themselves or by the authorized representative of the Professional Staff (Form TECH-6 of Section 3). (g) For the FTP only: a detailed description of the proposed methodology and staffing for training, if the Data Sheet specifies training as a specific component of the assignment. 3.5 The Technical Proposal shall not include any financial information. A Technical Proposal containing financial information may be declared non responsive. |
| Financial Proposals | 3.6 The Financial Proposal shall be prepared using the attached Standard Forms (Section 4). It shall list all costs associated with the assignment, including (a) remuneration for staff (foreign and local, in the field and at the Consultants’ home office), and (b) reimbursable expenses indicated in the Data Sheet. If appropriate, these costs should be broken down by activity and, if appropriate, into foreign and local expenditures. All activities and items described in the Technical Proposal must be priced separately; activities and items described in the Technical Proposal but not priced, shall be assumed to be included in the prices of other activities or items. |
| Taxes | 3.7 The Consultant, other than Mauritian nationals, shall be subject to local taxes (such as: value added tax, social charges or income taxes on non-resident Foreign Personnel, duties, fees, levies) on amounts payable by the Client under the Contract. The Client will indicate the contact details of the Mauritius Revenue Authority in the Data Sheet to facilitate the Consultant from obtaining the relevant information in this respect. The Client shall also provide information in respect of taxes deductible at source if any on the fees payable to the Consultant. |
|  | 3.8 Consultants, other than Mauritian nationals, may express the price of their services in a maximum of three freely convertible currencies, singly or in combination. The Client may require Consultants to state the portion of their price representing local cost in Mauritian Rupees if so indicated in the Data Sheet. 3.9 Commissions and gratuities, if any, paid or to be paid by Consultants and related to the assignment will be listed in the Financial Proposal Form FIN-1 of Section 4. |
| 4. Submission, Receipt, and Opening of Proposals | 4.1 The original proposal (Technical Proposal and, if required, Financial Proposal; see para. 1.2) shall contain no interlineations or overwriting, except as necessary to correct errors made by the Consultants themselves. The person who signed the proposal must initial such corrections. Submission letters for both Technical and Financial Proposals should respectively be in the format of TECH-1 of Section 3, and FIN-1 of Section 4. 4.2 An authorized representative of the Consultants, as specified in the Data Sheet shall initial all pages of the original Technical and Financial Proposals. The signed Technical and Financial Proposals shall be marked “Original”. 4.3 The Technical Proposal shall be marked “Original” or “Copy” as appropriate. The Technical Proposals shall be sent to the addresses referred to in para. 4.5 and in the number of copies indicated in the Data Sheet. All required copies of the Technical Proposal are to be made from the original. If there is any discrepancy between the original and the copies of the Technical Proposal, the original governs. 4.4 The original and all copies of the Technical Proposal shall be placed in a sealed envelope clearly marked “Technical Proposal” Similarly, the original Financial Proposal (if required under the selection method indicated in the Data Sheet) shall be placed in a sealed envelope clearly marked “Financial Proposal” followed by the Procurement reference number and the name of the assignment, and with a warning “Do Not Open With The Technical Proposal.” The envelopes containing the Technical and Financial Proposals shall be placed into an outer envelope and sealed. This outer envelope shall bear the submission address and reference number, and be clearly marked “Do Not Open, Except In Presence Of The Official Appointed, Before 14:00 hours (local time) on 28th JULY 2022. The Client shall not be responsible for misplacement, loss or premature opening if the outer envelope is not sealed and/or marked as stipulated. This circumstance may be case for Proposal rejection. If the Financial Proposal is not submitted in a separate sealed envelope duly marked as indicated above, this will constitute grounds for declaring the Proposal non-responsive. |
|  | 4.5 The Proposals must be sent to the address/addresses indicated in the Data Sheet and received by the Client no later than the time and the date indicated in the Data Sheet, or any extension to this date in accordance with para. 2.2. Any proposal received by the Client after the deadline for submission shall be returned unopened. 4.6 The Client shall open the Technical Proposal immediately after the deadline for their submission. The envelopes with the Financial Proposal shall remain sealed and securely stored. |
| 5. Proposal Evaluation | 5.1 From the time the Proposals are opened to the time the Contract is awarded, the Consultants should not contact the Client on any matter related to its Technical and/or Financial Proposal. Any effort by Consultants to influence the Client in the examination, evaluation, ranking of Proposals, and recommendation for award of Contract may result in the rejection of the Consultants’ Proposal. Evaluators of Technical Proposals shall have no access to the Financial Proposals until the technical evaluation is concluded. |
| Evaluation of Technical Proposals | 5.2 The Evaluation Committee shall evaluate the Technical Proposals on the basis of their responsiveness to the Terms of Reference, applying the evaluation criteria, sub-criteria, and point system specified in the Data Sheet. Each responsive Proposal will be given a technical score (St). A Proposal shall be rejected at this stage if it does not respond to important aspects of the RFP, and particularly the Terms of Reference or if it fails to achieve the minimum technical score indicated in the Data Sheet. |
| Financial Proposals for QBS | 5.3 Following the ranking of technical Proposals, when selection is based on quality only (QBS), the first ranked Consultant is invited to negotiate its proposal and the Contract in accordance with the instructions given under para. 6 of these Instructions. |
| Public Opening and Evaluation of Financial Proposals (only for QCBS, FBS, and LCS) | 5.4 After the technical evaluation is completed the Client shall inform the Consultants who have submitted proposals the technical scores obtained by their Technical Proposals, and shall notify those Consultants whose Proposals did not meet the minimum qualifying mark or were considered non responsive to the RFP and TOR, that their Financial Proposals will be returned unopened after completing the selection process. The Client shall simultaneously notify in writing Consultants that have secured the minimum qualifying mark, the date, time and location for opening the Financial Proposals. The opening date should allow Consultants sufficient time to make arrangements for attending the opening. Consultants’ attendance at the opening of Financial Proposals is optional. 5.5 Financial Proposals shall be opened in the presence of the Consultants’ representatives who choose to attend. The name of the consultants and the technical scores of the consultants shall be read aloud. The Financial Proposal of the Consultants who met the minimum qualifying mark will then be inspected to confirm that they have remained sealed and unopened. These Financial Proposals shall be then opened, and the total prices read aloud and recorded. Copy of the record shall be sent to all Consultants, upon request. 5.6 The Client will correct any computational error. When correcting computational errors, in case of discrepancy between a partial amount and the total amount, or between word and figures the formers will prevail. In addition to the above corrections, as indicated under para. 3.6, activities and items described in the Technical Proposal but not priced, shall be assumed to be included in the prices of other activities or items. In case an activity or line item is quantified in the Financial Proposal differently from the Technical Proposal, no corrections are applied to the Financial Proposal in this respect. Prices shall be converted to Mauritian Rupees using the selling rates of exchange issued by the Bank of Mauritius, prevailing on the deadline for submission of proposals. 5.7 In case of QCBS, the lowest evaluated Financial Proposal (Fm) will be given the maximum financial score (Sf) of 100 points. The financial scores (Sf) of the other Financial Proposals will be computed as indicated in the Data Sheet. Proposals will be ranked according to their combined technical (St) and financial (Sf) scores using the weights (T = the weight given to the Technical Proposal; P = the weight given to the Financial Proposal; T + P = 1) indicated in the Data Sheet: S = St x T% + Sf x P%. The firm achieving the highest combined technical and financial score will be invited for negotiations. 5.8 In the case of Fixed-Budget Selection, the Client will select the firm that submitted the highest ranked Technical Proposal within the budget. Proposals that exceed the indicated budget will be rejected. In the case of the Least-Cost Selection, the Client will select the lowest proposal among those that passed the minimum technical score. In both cases the evaluated proposal price according to para. 5.6 shall be considered, and the selected firm is invited for negotiations. |
| 6. Negotiations | 6.1 Negotiations will be held on the date and at the address indicated in the Data Sheet. The invited Consultant will, as a pre-requisite for attendance at the negotiations, confirm availability of all Professional staff. Failure in satisfying such requirements may result in the Client proceeding to negotiate with the next-ranked Consultant. Representatives conducting negotiations on behalf of the Consultant must have written authority to negotiate and conclude a Contract. |
| Technical negotiations | 6.2 Negotiations will include a discussion of the Technical Proposal, the proposed technical approach and methodology, work plan, and organization and staffing, and any suggestions made by the Consultant to improve the Terms of Reference. The Client and the Consultants will finalize the Terms of Reference, staffing schedule, work schedule, logistics, and reporting. These documents will then be incorporated in the Contract as “Description of Services”. Special attention will be paid to clearly defining the inputs and facilities required from the Client to ensure satisfactory implementation of the assignment. The Client shall prepare minutes of negotiations which will be signed by the Client and the Consultant. |
| Financial negotiations | 6.3 If applicable, it is the responsibility of the Consultant, before starting financial negotiations, to contact the local tax authorities to determine the local tax amount to be paid by the Consultant under the Contract. The financial negotiations will include a clarification (if any) of the firm’s tax liability in the Republic of Mauritius, and the manner in which it will be reflected in the Contract; and will reflect the agreed technical modifications in the cost of the services. In case of Quality and Cost Based Selection, Fixed-Budget Selection, or the Least-Cost Selection methods, unless there are exceptional reasons, the financial negotiations will involve neither the remuneration rates for staff nor other proposed unit rates. For other methods, Consultants will provide the Client with the information on remuneration rates described in the Appendix attached to Section 4 - Financial Proposal - Standard Forms of this RFP. |
| Availability of Professional staff/experts | 6.4 Having selected the Consultant on the basis of, among other things, an evaluation of proposed Professional staff, the Client expects to negotiate a Contract on the basis of the Professional staff named in the Proposal. Before contract negotiations, the Client will require assurances that the Professional staff will be actually available. The Client will not consider substitutions during contract negotiations unless both parties agree that undue delay in the selection process makes such substitution unavoidable or for reasons such as death or medical incapacity. If this is not the case and if it is established that Professional staff were offered in the proposal without confirming their availability, the Consultant may be disqualified. Any proposed substitute shall have equivalent or better qualifications and experience than the original candidate and shall be submitted by the Consultant within the period of time specified in the letter of invitation to negotiate. |
| Conclusion of the negotiations | 6.5 Negotiations will conclude with a review of the draft Contract. To complete negotiations the Client and the Consultant will initial the Contract. If negotiations fail, the Client will invite the Consultant whose Proposal received the second highest score to negotiate a Contract. |
| 7. Award of Contract | 7.1 The Consultant whose bid attains the highest score, in accordance with the criteria and selection method set forth in the request for proposals, or the one with the least cost in the case of the Least Cost method of selection, shall be selected for award, subject to satisfactory conclusion of negotiation. 7.2 For contract above the prescribed threshold, the Client shall notify the selected Consultant of its intention to award the contract and shall simultaneously notify all other short listed consultants of its decision. 7.3 For contracts not exceeding the prescribed threshold, the client shall issue the Letter of Award. 7.4 In the absence of a challenge by any other consultant within 7 days of the notice under section 7.2, the contract shall be awarded to the selected Consultant 7.5 Within seven days from the issue of Letter of Award, the Client shall publish on the Public Procurement Portal (publicprocurement.govmu.org) and the Client’s website, the results of the RFP process identifying the: (i) name of the successful Consultant, and the price it offered, as well as the duration and summary scope of the assignment; and (ii) an executive summary of the RFP Evaluation Report, for contracts above the prescribed threshold referred to in section 7.2. 7.6 After Contract signature, the Client shall return the unopened Financial Proposals to the unsuccessful Consultants. 7.7 The Consultant is expected to commence the assignment on the date and at the location specified in the Data Sheet. |
| 8. Confidentiality | 8.1 Information relating to evaluation of Proposals and recommendations concerning awards shall not be disclosed to the Consultants who submitted the Proposals or to other persons not officially concerned with the process until the publication of the award. The undue use by any Consultant of confidential information related to the process may result in the rejection of its Proposal and may be subject to the provisions of the Government’s antifraud and corruption policy. |
| 9. Debriefing | 9.1 The client shall promptly attend to all requests for debriefing for the contract made in writing, and within 30 days from the date of the publication of the award or date the unsuccessful consultants are informed about the award, whichever is the case, by following regulation 9 of the public procurement Regulations 2008 as amended. |

# Instructions to Consultants – Data Sheet

| Paragraph Reference |  |
| --- | --- |
| 1.1 | Name of the Client: Development Bank of Mauritius Ltd Method of selection: Quality and Cost based selection (QCBS) |
| 1.2 | Financial Proposal to be submitted together with Technical Proposal: Yes √ No Name of the assignment is: Project Management Consultancy in Construction for the Design and Supervision of an Industrial Park for SMEs at Solferino, Vacoas |
| 1.3 | A pre-proposal conference will be held: Yes √ No Date and Time of conference: 07th July 2022 at 13:30hours Venue: Conference Room, 4th Floor, DBM Head Office, Chaussée Street, Port Louis The Client’s representative is: The Civil Engineer, Development Bank of Mauritius Ltd Address: Chaussée Street, Port Louis Telephone: 203-3600 E-mail: bjuggessur@dbm.mu and dbm@intnet.mu |
| 1.4 | The Client will provide the following inputs and facilities: Site and location plans of the proposed site at Solferino, Vacoas |
| 1.6.1 | The Client envisages the need for continuity for downstream work: Yes No √ |
| 1.8.1 | The Client shall not consider a proposal from a Consultant which do not satisfy the registration requirements as spelt out in this clause. |
| 1.12 | Proposals must remain valid 90 days after the submission date, i.e. until: 25th October 2022 |
| 2.1 | Clarifications may be requested not later than 14 days before the submission date. The address for requesting clarifications is: The Acting Manager, Industrial Estate Department, Development Bank of Mauritius Ltd, Chaussée Street, Port Louis E-mail: srughoobur@dbm.mu and dbm@intnet.mu |
| 3.3 (b) | The budget earmarked for the project, including Consultancy Services, is: Mauritian Rupees Two Hundred Million (MUR 200 million), inclusive of VAT |
| 3.4 | The format of the Technical Proposal to be submitted is: FTP √ or STP |
| 3.4(d) | The proposed Professional Staff team shall comprise, as a minimum, the following Key Personnel: - Team Leader / Project Manager; - Architect; - Civil and Structural Engineer(s); - Quantity Surveyor; - Mechanical and Electrical (M&E) Engineers; - Geotechnical Engineer; - Land Surveyor. The requirements for each of the Key Personnel are specified in the Terms of Reference. The Consultant may enlist additional Personnel over and above those listed above to provide the full services required for successful completion of the project and shall provide relevant justifications for their deployment. |
| 3.4 (g) | Training is a specific component of this assignment: Yes No √ |
| 3.6 | - The Consultant shall include the items mentioned hereunder in its Lump sum price. - (1) a per diem allowance in respect of Personnel of the Consultant for every day in which the Personnel shall be absent from the home office and, as applicable, outside the Client’s country for purposes of the Services; - (2) cost of necessary travel, including transportation of the Personnel by the most appropriate means of transport and the most direct practicable route; - (3) cost of office accommodation, investigations and surveys; - (4) cost of applicable international or local communications such as the use of telephone and facsimile required for the purpose of the Services; - (5) cost, rental and freight of any instruments or equipment required to be provided by the Consultants for the purposes of the Services; - (6) cost of printing and dispatching of the reports to be produced for the Services; - (7) other allowances where applicable and provisional or fixed sums (if any); and (8) cost of such further items required for purposes of the Services not covered in the foregoing. |
| 3.7 | The contact details are: Mauritius Revenue Authority Ehram Court, Cnr Mgr. Gonin & Sir Virgil Naz Streets, Port Louis, Mauritius Tel: +230 207-6000 ●Fax: +230 207-6053 - Email: largetaxpayer@mra.mu ●Website: http://mra.mu |
| 3.8 | Consultant to state local cost in the national currency: Yes √ No . |
| 4.2 | - No written evidence is required. |
| 4.3 | Consultant must submit the original and one copy of the Technical Proposal, and the original of the Financial Proposal. |
| 4.5 | The Proposal submission address is: Tender Box, 1st Floor, Development Bank of Mauritius Ltd, Chaussée Street, Port Louis Proposals must be submitted not later than the following date and time: 28th July 2022 at 14:00 hours (local time) |
| 5.2 | Criteria, sub-criteria, and point system for the evaluation of Full Technical Proposals are: Points (i) Specific experience of the Consultant and Sub-Consultants relevant to the assignment: 20 (ii) Adequacy of the proposed methodology and work plan in responding to the Terms of Reference: a) Technical approach and methodology 8 b) Work plan 6 c) Organization and staffing 6 Total points for criterion (ii): 20 (iii) Key professional staff qualifications and competence for the assignment: - Team Leader / Project Manager 12 - Architect 10 c) Civil and Structural Engineer(s) 9 d) Quantity Surveyor 8 e) Mechanical and Electrical (M&E) Engineers 9 f) Geotechnical Engineer 6 g) Land Surveyor 6 Total points for criterion (iii): 60 The number of points to be assigned to each of the above positions or disciplines shall be determined considering the following three sub-criteria and relevant percentage weights: 1) General qualifications 20% 2) General experience 20% 3) Adequacy for the assignment 60% (Specific experience in similar nature works) Total weight: 100% Total points for the three criteria: 100 The minimum technical score St required to pass is: Minimum of 50% score in each criteria / sub-criteria; and 80 Points overall. |
| 5.7 | The formula for determining the financial scores is the following: Sf = 100 x Fm / F, in which Sf is the financial score, Fm is the lowest price and F the price of the proposal under consideration. The weights given to the Technical and Financial Proposals are: T = 0.8, and P = 0.2 |
| 6.1 | Expected date and address for contract negotiations: 12th September 2022; Conference Room, 4th Floor, Development Bank of Mauritius Ltd, Chaussée Street, Port Louis |
| 7.7 | Expected date for commencement of consulting services: 26th September 2022 |

# Section 3.  Technical Proposal - Standard Forms

[Comments in brackets [  ] provide guidance to the Consultants for the preparation of their Technical Proposals; they should not appear on the Technical Proposals to be submitted.]

Refer to Reference Paragraph 3.4 of the Data Sheet for format of Technical Proposal to be submitted, and paragraph 3.4 of Section 2 of the RFP for Standard Forms required and number of pages recommended.

Form TECH-1: Technical Proposal Submission Form	31

Form TECH-2: Consultant’s Organization and Experience	33

A - Consultant’s Organization	33

B - Consultant’s Experience	34

Form TECH-3: Comments and Suggestions on the Terms of Reference and on Counterpart Staff and Facilities to be Provided by the Client	35

A - On the Terms of Reference	35

B - On Counterpart Staff and Facilities	36

Form TECH-4: Description of Approach, Methodology and Work Plan for Performing the Assignment	37

Form TECH-5: Team Composition and Task Assignments	38

Form TECH-6: Curriculum Vitae (CV) for Proposed Professional Staff	39

Form TECH-7: Staffing Schedule1	41

Form  TECH-8  Work Schedule	42

Form TECH-1: Technical Proposal Submission Form

[Location, Date]

To:	[Name and address of Client]

Dear Sir/Madam:

- We, the undersigned, offer to provide the consulting services for [Insert title of assignment] in accordance with your Request for Proposals dated [Insert Date] and our Proposal.  We are hereby submitting our Proposal, which includes this Technical Proposal, and a Financial Proposal sealed under a separate envelope.

- We are submitting our Proposal in association with: [Insert a list with full name and address of each associated Consultant including Professional/Specialist sub consultants]1

- We hereby declare that all the information and statements made in this Proposal are true and accept that any misinterpretation contained in it may lead to our disqualification.

- If negotiations are held during the period of validity of the Proposal, i.e., before the date indicated in Paragraph Reference 1.12 of the Data Sheet, we undertake to negotiate on the basis of the proposed staff. Our Proposal is binding upon us and subject to the modifications resulting from Contract negotiations.

- We undertake, if our Proposal is accepted, to initiate the consulting services related to the assignment not later than the date indicated in Paragraph Reference 7.7 of the Data Sheet.

- We have taken steps to ensure that no person acting for us or on our behalf will engage in any type of fraud and corruption as per the principles described hereunder, during the bidding process and contract execution:

      - We shall not, directly or through any other person or firm, offer, promise or give to any of the clients’ employees involved in the bidding process or the execution of the contract or to any third person any material or immaterial benefit which he/she is not legally entitled to, in order to obtain in exchange any advantage of any kind whatsoever during the tender process or during the execution of the contract.

      - We shall not enter with other Consultants into any undisclosed agreement or understanding, whether formal or informal. This applies in particular to prices, specifications, certifications, subsidiary contracts, submission or non-submission of proposals or any other actions to restrict competitiveness or to introduce cartelisation in the bidding process.

      - We shall not use falsified documents, erroneous data or deliberately not disclose requested facts to obtain a benefit in a procurement proceeding.

We understand that transgression of the above is a serious offence and appropriate actions will be taken against such consultants.

- We understand you are not bound to accept any Proposal you receive.

We remain,

Yours sincerely,

Authorized Signature [In full and initials]:

Name and Title of Signatory:

Name of Firm:

Address:

1	[Delete in case no association is foreseen.]

Form TECH-2: Consultant’s Organization and Experience

A - Consultant’s Organization

[Provide here a brief (around two pages) description of the background and organization of your firm/entity and each associate for this assignment.]

B - Consultant’s Experience

[Using the format below, provide information on each assignment for which your firm, and each associate for this assignment, was legally contracted either individually as a corporate entity or as one of the major companies within an association, for carrying out consulting services similar to the ones requested under this assignment. Use around 20 pages.]

| Assignment name: | Approx. value of the contract (in current US$ or Euro or MUR equivalent): |
| --- | --- |
| Country: Location within country: | Duration of assignment (months): |
| Name of Client: | Total No of staff-months of the assignment: |
| Address: | Approx. value of the services provided by your firm under the contract (in current US$ or Euro or MUR equivalent): |
| Start date (month/year): Completion date (month/year): | No of professional staff-months provided by associated Consultants: |
| Name of associated Consultants, if any: | Name of senior professional staff of your firm involved and functions performed (indicate most significant profiles such as Project Director/Coordinator, Team Leader): |
| Narrative description of Project: |  |
| Description of actual services provided by your staff within the assignment: |  |

Firm’s Name:

Form TECH-3: Comments and Suggestions on the Terms of Reference and on Counterpart Staff and Facilities to be Provided by the Client

A - On the Terms of Reference

[Present and justify here any modifications or improvement to the Terms of Reference you are proposing to improve performance in carrying out the assignment (such as deleting some activities you consider unnecessary, or adding another, or proposing a different phasing of the activities).  Such suggestions should be concise and to the point, and incorporated in your Proposal.]

B - On Counterpart Staff and Facilities

[Comment here on counterpart staff and facilities to be provided by the Client according to Paragraph Reference 1.4 of the Data Sheet including: administrative support, office space, local transportation, equipment, data, etc.]

Form TECH-4: Description of Approach, Methodology and Work Plan for Performing the Assignment

[Technical approach, methodology and work plan are key components of the Technical Proposal.  You are suggested to present your Technical Proposal (about 50 pages, inclusive of charts and diagrams) divided into the following three chapters:

- Technical Approach and Methodology,

- Work Plan, and

- Organization and Staffing,

a)	Technical Approach and Methodology.  In this chapter you should explain your understanding of the objectives of the assignment, approach to the services, methodology for carrying out the activities and obtaining the expected output, and the degree of detail of such output. You should highlight the problems being addressed and their importance, and explain the technical approach you would adopt to address them. You should also explain the methodologies you propose to adopt and highlight the compatibility of those methodologies with the proposed approach.

b)	Work Plan.  In this chapter you should propose the main activities of the assignment, their content and duration, phasing and interrelations, milestones (including interim approvals by the Client), and delivery dates of the reports. The proposed work plan should be consistent with the technical approach and methodology, showing understanding of the TOR and ability to translate them into a feasible working plan. A list of the final documents, including reports, drawings, and tables to be delivered as final output, should be included here. The work plan should be consistent with the Work Schedule of Form TECH-8.

c)Organization and Staffing.  In this chapter you should propose the structure and composition of your team. You should list the main disciplines of the assignment, the key expert responsible, and proposed technical and support staff.]

The Consultants shall present a comprehensive Technical Proposal including the Technical Proposals of sub consultants and professionals/specialist.as per items a,b and c above.

Form TECH-5: Team Composition and Task Assignments

| Professional Staff |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name of Staff | Firm | Area of Expertise | Position Assigned | Task Assigned |

Form TECH-6: Curriculum Vitae (CV) for Proposed Professional Staff

1.	Proposed Position  [only one candidate shall be nominated for each position]:

2.	Name of Firm  [Insert name of firm proposing the staff]:

3.	Name of Staff  [Insert full name]:

4.	Date of Birth:  	 Nationality:

5.	Education  [Indicate college/university and other specialized education of staff member, giving names of institutions, degrees obtained, and dates of obtainment]:

6.	Membership of Professional Associations:

7.	Other Training  [Indicate significant training since degrees under 5 - Education were obtained]:

8.	Countries of Work Experience:  [List countries where staff has worked in the last ten years]:

9.	Languages  [For each language indicate proficiency: good, fair, or poor in speaking, reading, and writing]:

10.	Employment Record  [Starting with present position, list in reverse order every employment held by staff member since graduation, giving for each employment (see format here below): dates of employment, name of employing organization, positions held.]:

From  [Year]:  	 To  [Year]:

Employer:

Positions held:

| 11. Detailed Tasks Assigned [List all tasks to be performed under this assignment] | 12. Work Undertaken that Best Illustrates Capability to Handle the Tasks Assigned [Among the assignments in which the staff has been involved, indicate the following information for those assignments that best illustrate staff capability to handle the tasks listed under point 11.] Name of assignment or project: Year: Location: Client: Main project features: Positions held: Activities performed: |
| --- | --- |

13.	Certification:

I, the undersigned, certify that to the best of my knowledge and belief, this CV correctly describes myself, my qualifications, and my experience.  I understand that any wilful misstatement described herein may lead to my disqualification or dismissal, if engaged.

Date:

[Signature of staff member or authorized representative of the staff]	Day/Month/Year

Full name of authorized representative:

Form TECH-7: Staffing Schedule1

| ### N° | Name of Staff | ### Staff input (in the form of a bar chart)2 |  |  |  |  |  |  |  |  |  |  |  |  | ### Total staff-month input |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | n | Home | Field3 | Total |
| Foreign |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | [Home] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | [Field] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| n |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Subtotal |  |  |  |  |  |  |
| Local |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | [Home] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | [Field] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| n |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Subtotal |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Total |  |  |  |  |  |  |

1	For Professional Staff the input should be indicated individually; for Support Staff it should be indicated by category (e.g.: draftsmen, clerical staff, etc.).

2	Months are counted from the start of the assignment.  For each staff indicate separately staff input for home and field work.

3	Field work means work carried out at a place other than the Consultant's home office.

Full time input

Part time input

### Form TECH-8: Work Schedule

| N° | Activity1 | Months2 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | n |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| n |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

1	Indicate all main activities of the assignment, including delivery of reports (e.g.: inception, interim, and final reports), and other benchmarks such as Client approvals.  For phased assignments indicate activities, delivery of reports, and benchmarks separately for each phase.

2	Duration of activities shall be indicated in the form of a bar chart.

# Section 4.  Financial Proposal - Standard Forms

[Comments in brackets [  ] provide guidance to the Consultants for the preparation of their Financial Proposals; they should not appear on the Financial Proposals to be submitted.]

Financial Proposal Standard Forms shall be used for the preparation of the Financial Proposal according to the instructions provided under para. 3.6 of Section 2.  Such Forms are to be used whichever is the selection method indicated in para. 4 of the Letter of Invitation.

[The Appendix “Financial Negotiations - Breakdown of Remuneration Rates” is to be only used for financial negotiations when Quality-Based Selection, Selection Based on Qualifications, or Single-Source Selection method is adopted, according to the indications provided under para. 6.3 of Section 2.]

Form FIN-1: Financial Proposal Submission Form	44

Form FIN-2: Summary of Costs	46

Form FIN-3: Breakdown of Costs by Activity1	47

Form FIN-4: Breakdown of Remuneration1 (Lump-Sum)	49

Form FIN-5: Breakdown of Reimbursable Expenses (Lump-Sum)	50

Appendix: Financial Negotiations - Breakdown of Remuneration Rates	51

Form FIN-1: Financial Proposal Submission Form

[Location, Date]

To:	[Name and address of Client]

Dear Sir/Madam:

- We, the undersigned, offer to provide the consulting services for [Insert title of assignment] in accordance with your Request for Proposals dated [Insert Date] and our Technical Proposal. Our attached Financial Proposal is for the lump sum of [Insert amount(s) in words and figures1]. This amount is inclusive of the local taxes except VAT.

- Our Financial Proposal shall be binding upon us subject to the modifications resulting from Contract negotiations, up to expiration of the validity period of the Proposal, i.e. before the date indicated in Paragraph Reference 1.12 of the Data Sheet.

- Commissions and gratuities paid or to be paid by us to agents relating to this Proposal and Contract execution, if we are awarded the Contract, are listed below2:

Name and Address	Amount and	Purpose of Commission

of Agents	Currency	or Gratuity

- We have taken steps to ensure that no person acting for us or on our behalf will engage in any type of fraud and corruption as per the principles described hereunder, during the bidding process and contract execution:

- We shall not, directly or through any other person or firm, offer, promise or give to any of the clients’ employees involved in the bidding process or the execution of the contract or to any third person any material or immaterial benefit which he/she is not legally entitled to, in order to obtain in exchange any advantage of any kind whatsoever during the tender process or during the execution of the contract.

- We shall not enter with other applicants into any undisclosed agreement or understanding, whether formal or informal. This applies in particular to prices, specifications, certifications, subsidiary contracts, submission or non-submission of bids or any other actions to restrict competitiveness or to introduce cartelisation in the bidding process.

- We shall not use falsified documents, erroneous data or deliberately not disclose requested facts to obtain a benefit in a procurement proceeding.

We understand that transgression of the above is a serious offence and appropriate actions will be taken against such applicants.

- We understand you are not bound to accept any Proposal you receive.

We remain,

Yours sincerely,

Authorized Signature [In full and initials]:

Name and Title of Signatory:

Name of Firm:

Address:

1	Amounts must coincide with the ones indicated under Total Cost of Financial proposal in Form FIN-2.

2	If applicable, replace this paragraph with: “No commissions or gratuities have been or are to paid by us to agents relating to this Proposal and Contract execution.”

Form FIN-2: Summary of Costs

| Item | Costs |  |  |  |
| --- | --- | --- | --- | --- |
|  | [Indicate Foreign Currency # 1]1 | [Indicate Foreign Currency # 2]1 | [Indicate Foreign Currency # 3]1 | [Indicate Mauritian Rupees] |
| Total Costs of Financial Proposal 2 |  |  |  |  |

1	Indicate between brackets the name of the foreign currency.  Maximum of three currencies; use as many columns as needed, and delete the others.

2	Indicate the total costs, net of local taxes, to be paid by the Client in each currency. Such total costs must coincide with the sum of the relevant Subtotals indicated in all Forms FIN-3 provided with the Proposal.

Form FIN-3: Breakdown of Costs by Activity1

| Group of Activities (Phase):2 1. Geotechnical investigations | Description:3 |  |  |  |
| --- | --- | --- | --- | --- |
| Cost component | Costs |  |  |  |
|  | [Indicate Foreign Currency # 1]4 | [Indicate Foreign Currency # 2]4 | [Indicate Foreign Currency # 3]4 | [Indicate Mauritian Rupees] |
| Remuneration5 |  |  |  |  |
| Reimbursable Expenses 5 |  |  |  |  |
| Subtotals |  |  |  |  |

1	Form FIN-3 shall be filled at least for the whole assignment.  In case some of the activities require different modes of billing and payment (e.g.: the assignment is phased, and each phase has a different payment schedule), the Consultant shall fill a separate Form FIN-3 for each group of activities.  For each currency, the sum of the relevant Subtotals of all Forms FIN-3 provided must coincide with the Total Costs of Financial Proposal indicated in Form FIN-2.

2	Names of activities (phase) should be the same as, or correspond to the ones indicated in the second column of Form TECH-8.

3	Short description of the activities whose cost breakdown is provided in this Form.

4	Indicate between brackets the name of the foreign currency.  Use the same columns and currencies of Form FIN-2.

5	For each currency, Remuneration and Reimbursable Expenses must respectively coincide with relevant Total Costs indicated in Forms FIN-4, and FIN-5.

| Group of Activities (Phase):2 1. All other Consultancy Services | Description:3 |  |  |  |
| --- | --- | --- | --- | --- |
| Cost component | Costs |  |  |  |
|  | [Indicate Foreign Currency # 1]4 | [Indicate Foreign Currency # 2]4 | [Indicate Foreign Currency # 3]4 | [Indicate Mauritian Rupees] |
| Remuneration5 |  |  |  |  |
| Reimbursable Expenses 5 |  |  |  |  |
| Subtotals |  |  |  |  |

1	Form FIN-3 shall be filled at least for the whole assignment.  In case some of the activities require different modes of billing and payment (e.g.: the assignment is phased, and each phase has a different payment schedule), the Consultant shall fill a separate Form FIN-3 for each group of activities.  For each currency, the sum of the relevant Subtotals of all Forms FIN-3 provided must coincide with the Total Costs of Financial Proposal indicated in Form FIN-2.

2	Names of activities (phase) should be the same as, or correspond to the ones indicated in the second column of Form TECH-8.

3	Short description of the activities whose cost breakdown is provided in this Form.

4	Indicate between brackets the name of the foreign currency.  Use the same columns and currencies of Form FIN-2.

5	For each currency, Remuneration and Reimbursable Expenses must respectively coincide with relevant Total Costs indicated in Forms FIN-4, and FIN-5.

Form FIN-4: Breakdown of Remuneration1 (Lump-Sum)

(This Form FIN-4 shall only be used when the Lump-Sum Form of Contract has been included in the RFP.  Information to be provided in this Form shall only be used to establish payments to the Consultant for possible additional services requested by the Client)

| Name2 | Position3 | Staff-month Rate4 |
| --- | --- | --- |
| Foreign Staff |  |  |
|  |  | [Home] |
|  |  | [Field] |
| Local Staff |  |  |
|  |  | [Home] |
|  |  | [Field] |

1	Form FIN-4 shall be filled in for the same Professional and Support Staff listed in Form TECH-7.

2	Professional Staff should be indicated individually; Support Staff should be indicated per category (e.g.: draftsmen, clerical staff).

3	Positions of the Professional Staff shall coincide with the ones indicated in Form TECH-5.

4	Indicate separately staff-month rate and currency for home and field work..

Form FIN-5: Breakdown of Reimbursable Expenses (Lump-Sum)

(This Form FIN-5 shall only be used when the Lump-Sum Form of Contract has been included in the RFP.  Information to be provided in this Form shall only be used to establish payments to the Consultant for possible additional services requested by the Client)

| N° | Description1 | Unit | Unit Cost2 |
| --- | --- | --- | --- |
|  | Per diem allowances | Day |  |
|  | International flights3 | Trip |  |
|  | Miscellaneous travel expenses | Trip |  |
|  | Communication costs between [Insert place] and [Insert place] |  |  |
|  | Drafting, reproduction of reports |  |  |
|  | Equipment, instruments, materials, supplies, etc. |  |  |
|  | Shipment of personal effects | Trip |  |
|  | Use of computers, software |  |  |
|  | Laboratory tests. |  |  |
|  | Subcontracts |  |  |
|  | Local transportation costs |  |  |
|  | Office rent, clerical assistance |  |  |
|  | Training of the Client’s personnel 4 |  |  |

1	Delete items that are not applicable or add other items according to Paragraph Reference 3.6 of the Data Sheet.

2	Indicate unit cost and currency.

3	Indicate route of each flight, and if the trip is one- or two-ways.

4	Only if the training is a major component of the assignment, defined as such in the TOR.

Appendix: Financial Negotiations - Breakdown of Remuneration Rates

(Not to be used when cost is a factor in the evaluation of Proposals)

1.	Review of Remuneration Rates

1.1	The remuneration rates for staff are made up of salary, social costs, overheads, fee that is profit, and any premium or allowance paid for assignments away from headquarters.  To assist the firm in preparing financial negotiations, a Sample Form giving a breakdown of rates is attached (no financial information should be included in the Technical Proposal).  Agreed breakdown sheets shall form part of the negotiated contract.

1.2	The Client is charged with the custody of government funds and is expected to exercise prudence in the expenditure of these funds.  The Client is, therefore, concerned with the reasonableness of the firm’s Financial Proposal, and, during negotiations, it expects to be able to review audited financial statements backing up the firm’s remuneration rates, certified by an independent auditor.  The firm shall be prepared to disclose such audited financial statements for the last three years, to substantiate its rates, and accept that its proposed rates and other financial matters are subject to scrutiny.  Rate details are discussed below.

(i)	Salary

This is the gross regular cash salary paid to the individual in the firm’s home office.  It shall not contain any premium for work away from headquarters or bonus (except where these are included by law or government regulations).

(ii)	Bonus

Bonuses are normally paid out of profits.  Because the Client does not wish to make double payments for the same item, staff bonuses shall not normally be included in the rates.  Where the Consultant’s accounting system is such that the percentages of social costs and overheads are based on total revenue, including bonuses, those percentages shall be adjusted downward accordingly.  Where national policy requires that 13 months’ pay be given for 12 months’ work, the profit element need not be adjusted downward.  Any discussions on bonuses shall be supported by audited documentation, which shall be treated as confidential.

(iii)	Social Costs

Social costs are the costs to the firm of staff’s non-monetary benefits.  These items include, inter alia, social security including pension, medical and life insurance costs, and the cost of a staff member being sick or on vacation.  In this regard, the cost of leave for public holidays is not an acceptable social cost nor is the cost of leave taken during an assignment if no additional staff replacement has been provided.  Additional leave taken at the end of an assignment in accordance with the firm’s leave policy is acceptable as a social cost.

(iv)	Cost of Leave

The principles of calculating the cost of total days leave per annum as a percentage of basic salary shall normally be as follows:

Leave cost as percentage of salary 1 =  total days leave x 100[365 - w - ph - v - s]

It is important to note that leave can be considered a social cost only if the Client is not charged for the leave taken.

(v)	Overheads

Overhead expenses are the firm’s business costs that are not directly related to the execution of the assignment and shall not be reimbursed as separate items under the contract.  Typical items are home office costs (partner’s time, nonbillable time, time of senior staff monitoring the project, rent, support staff, research, staff training, marketing, etc.), the cost of staff not currently employed on revenue-earning projects, taxes on business activities and business promotion costs.  During negotiations, audited financial statements, certified as correct by an independent auditor and supporting the last three years’ overheads, shall be available for discussion, together with detailed lists of items making up the overheads and the percentage by which each relates to basic salary.  The Client does not accept an add-on margin for social charges, overhead expenses, etc., for staff who are not permanent employees of the firm.  In such case, the firm shall be entitled only to administrative costs and fee on the monthly payments charged for subcontracted staff.

(vi)	Fee or Profit

The fee or profit shall be based on the sum of the salary, social costs, and overhead.  If any bonuses paid on a regular basis are listed, a corresponding reduction in the profit element shall be expected.  Fee or profit shall not be allowed on travel or other reimbursable expenses, unless in the latter case an unusually large amount of procurement of equipment is required.  The firm shall note that payments shall be made against an agreed estimated payment schedule as described in the draft form of the contract.

(vii)	Away from Headquarters Allowance or Premium

Some Consultants pay allowances to staff working away from headquarters.  Such allowances are calculated as a percentage of salary and shall not draw overheads or profit.  Sometimes, by law, such allowances may draw social costs.  In this case, the amount of this social cost shall still be shown under social costs, with the net allowance shown separately.  For concerned staff, this allowance, where paid, shall cover home education, etc.; these and similar items shall not be considered as reimbursable costs.

(viii)	Subsistence Allowances

Subsistence allowances are not included in the rates, but are paid separately and in local currency.  No additional subsistence is payable for dependentsthe subsistence rate shall be the same for married and single team members.

UNDP standard rates for the particular country may be used as reference to determine subsistence allowances.

2.	Reimbursable expenses

2.1	The financial negotiations shall further focus on such items as out-of-pocket expenses and other reimbursable expenses.  These costs may include, but are not restricted to, cost of surveys, equipment, office rent, supplies, international and local travel, computer rental, mobilization and demobilization, insurance, and printing.  These costs may be either unit rates or reimbursable on the presentation of invoices, in foreign or local currency.

3.	Bank Guarantee

3.1	Payments to the firm, including payment of any advance based on cash flow projections covered by a bank guarantee, shall be made according to an agreed estimated schedule ensuring the firm regular payments in local and foreign currency, as long as the services proceed as planned.

- Sample Form

- Consulting Firm:	Country:

- Assignment:	Date:

- Consultant’s Representations Regarding Costs and Charges

- We hereby confirm that:

- (a)	the basic salaries indicated in the attached table are taken from the firm’s payroll records and reflect the current salaries of the staff members listed which have not been raised other than within the normal annual salary increase policy as applied to all the firm’s staff;

- (b)	attached are true copies of the latest salary slips of the staff members listed;

- (c)	the away from headquarters allowances indicated below are those that the Consultants have agreed to pay for this assignment to the staff members listed;

- (d)	the factors listed in the attached table for social charges and overhead are based on the firm’s average cost experiences for the latest three years as represented by the firm’s financial statements; and

- (e)	said factors for overhead and social charges do not include any bonuses or other means of profit-sharing.

- [Name of Consulting Firm]

- Signature of Authorized Representative	Date

- Name:

- Title:

- Consultant’s Representations Regarding Costs and Charges

- (Expressed in [insert name of currency])

| - Personnel |  | - 1 | - 2 | - 3 | - 4 | - 5 | - 6 | - 7 | - 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Name | - Position | - Basic Salary per Working Month/Day/Year | - Social Charges1 | - Overhead1 | - Subtotal | - Fee2 | - Away from Headquarters Allowance | - Proposed Fixed Rate per Working Month/Day/Hour | - Proposed Fixed Rate per Working Month/Day/Hour1 |
| - Home Office |  |  |  |  |  |  |  |  |  |
| - Field |  |  |  |  |  |  |  |  |  |

- 1.	Expressed as percentage of 1

- 2.	Expressed as percentage of 4

# Section 5.  Terms of Reference

1.	INTRODUCTION

It has been announced in the Budget 2021-2022 that the Development Bank of Mauritius Ltd (DBM) shall construct an industrial park for SMEs at Solferino, Vacoas. The budget earmarked for the project is Mauritian Rupees Two Hundred Million, inclusive of VAT.

The site proposed for the project comprises a plot of land of an extent of 12,578m² (2A98P) belonging to the Municipal Council of Vacoas Phoenix and situated at Solferino No. 5, Vacoas. The site and location plans are given hereunder in Annex A and Annex B. The site was previously being used as a dumping ground by the Municipal Council of Vacoas Phoenix and presently holds waste dumped over the years.

The plot of land at Solferino No. 5, Vacoas shall be leased to the DBM for the construction and operation of the proposed industrial park for SMEs.

The DBM is therefore inviting proposals from local consultants registered with the Construction Industry Development Board (CIDB) in the field of Project Management in Construction for provision of the consultancy services for Project Management Consultancy in Construction for the Design and Supervision of an Industrial Park for SMEs at Solferino, Vacoas. The Consultant shall be in association with a team of sub-consultants comprising of local firms registered with the CIDB in the fields of Architecture, Civil and Structural Engineering Services, Quantity Surveying, and Mechanical, Electrical and Plumbing (MEP) Engineering Services. The Consultant shall also include professionals/specialist sub-consultants such as Geotechnical Engineer and Sworn Land Surveyor in his project team.

2.	SCOPE OF THE PROJECT

The project shall comprise the construction of an industrial park for SMEs at Solferino, Vacoas.

Geotechnical investigations have to be carried out prior to design stage of the proposed industrial park.

The industrial park is proposed to have (but not be limited to) the following:

- Factory building block(s) to:

- comprise of minimum ground and first floor, with total leasable surface area of around 4,000m² – 5,000m² and minimum floor load bearing capacity of 750Kg/m²;

- be sub-divided into smaller leasable units of around 100m² – 200m² with attached toilets;

- be provided with a photovoltaics plant and waterproofing system on its(their) roofs; and

- be provided with a comprehensive fire detection and fighting system.

- A site office/mess of around 25m² for DBM’s staff; at least two kiosks/canteens; and a guard post at the main entrance.

- Boundary walls on whole perimeter with razor blades, with a main entrance and an emergency exit.

- Roads/driveways and parkings, to be around 5,000m².

- Area(s) for incoming services i.e. CEB Transformer, HT/LV switches and meters; CWA meters.

- Provision for phone and data system.

- External lighting.

- CCTV Camera surveillance system.

- Area(s) for collection of industrial waste.

- Area(s) for loading and unloading of containers.

- Green areas.

- Internal surface water drain facilities.

- Sewer with disposal facilities.

Offsite works shall include the following among others:

- Widening of existing access road, following wayleave and acquisition of land, to construct a two-way traffic road of minimum 7m wide.

- Upgrading of existing river crossing the existing access road, and construction of a Reinforced Concrete culvert of required capacity, as per Conditions of the Land Drainage Authority.

- Drainage facilities including minimum 300m drain, from the site to existing feeder of Riviere du Rempart, including any wayleave required.

The factory building block(s) with the above listed facilities/services/areas shall be designed so as to occupy the least possible land area. The Consultant shall also consider measures contributing to green building design.

The above criteria are only indicative, and the Consultant and sub-consultants may propose alternatives.

3.	SCOPE OF THE CONSULTANCY SERVICES

3.1 General

The Consultant shall be a local firm, with at least 10 years of experience in the field of Project Management in Construction, who will appoint a team of sub-consultants comprising of local firms registered with the CIDB in the fields of Architecture, Civil and Structural Engineering Services, Quantity Surveying, and Mechanical, Electrical and Plumbing (MEP) Engineering Services, all having at least 5 years of experience. The Consultant shall also include professionals/specialist sub-consultants such as Geotechnical Engineer and Sworn Land Surveyor in his project team.

The professional team of the Consultant and sub-consultants comprising Architect, Civil and Structural Engineer(s), Quantity Surveyor, Mechanical and Electrical (M&E) Engineers and Geotechnical Engineer shall each be registered with their Professional Councils and have a professional indemnity insurance cover of at least Mauritian Rupees Five Million (MUR 5 million). The Consultant shall also appoint a Technician, with minimum qualification of Diploma in Civil Engineering or equivalent, who shall be full time on site during construction.

3.2 Compliance of Design

The Consultant should consult the relevant Authorities concerned and ensure that the proposed design comply with all statutory regulations prevailing in Mauritius, including but not limited to the Municipal Council of Vacoas Phoenix; Mauritius Fire and Rescue Service; Ministry of Housing and Land Use Planning, Town & Country Planning; Ministry of Local Government, Disaster Risk Management; Ministry of Health and Wellness; Ministry of Environment, Solid Waste Management and Climate Change; Central Electricity Board; Central Water Authority; Road Development Authority; Traffic Management and Road Safety Unit; Wastewater Management Authority; Land Drainage Authority; Forestry Services and other bodies to ensure that their requirements are fully incorporated in the works.

All designs shall be approved by the Local Authorities or Ministries concerned before start of

works on sites.

The Design shall be in conformity with the requirements of the relevant Authorities and to standards generally applicable for Construction and Civil Engineering practice in Mauritius.

The Consultant shall provide all relevant data including design calculations in support of designs submitted if so required by the DBM or other Authorities.

The Consultant shall perform all the works necessary by utilising the most economical, effective and widely accepted engineering concepts on this project.

In carrying out the works, the Consultant shall co-operate fully with the DBM as well as any agency related to the services to be provided.

3.3 Planning Brief

The Site and Location Plans are given hereunder in Annex A and B. The Consultant shall assist the DBM in obtaining planning clearances from the relevant Authorities for the proposed layouts or for alternative proposals, in case of minor modifications.

The Consultant shall be deemed to have inspected and examined the Site and its surroundings and information available in connection therewith and to have satisfied himself before submitting his Tender, as to:

- The form and nature thereof, including the sub-surface conditions;

- The hydrological, geological and climatic conditions;

- The extent and nature of work and materials necessary for the design, execution and

completion of the works and the remedying of any defects therein;

- The means of access to the Site and the accommodation as may be required; and

in general, shall be deemed to have obtained all necessary information, subject as above-mentioned, as to risks, contingencies and all other circumstances which may influence or affect his Tender.

No claim shall be entertained on the basis of site/ground conditions that would have been reasonably apparent to an experienced bidder at the time of tendering.

The Consultant is advised to contact all relevant Authorities for obtaining sufficient technical data on ground conditions that would bear on the design of the project.

The Consultant shall be deemed to have based his Tender, inter alia, on the data made available by the DBM to be crosschecked from his own inspection and examination, all as aforementioned.

The Consultant shall be deemed to have satisfied himself as to the correctness and sufficiency of the Tender and any document provided by the DBM.

3.4 Geotechnical Investigations

Geotechnical investigations have to be carried out prior to design stage. Tenders for geotechnical investigations must be prepared, launched and evaluated. The DBM will award the geotechnical investigation works to the lowest responsive bidder. The programme of works and cost estimate for geotechnical investigations shall be submitted within three (3) weeks, following start of Consultancy Services.

3.5 Preliminary Design

Tentative programme of services/works (Consultancy & Construction) shall be submitted within one (1) week, following receipt of the geotechnical report. The preliminary design and drawings, with a cost estimate shall be submitted within two (2) weeks following receipt of the geotechnical report. Sufficient details should be submitted for assessment of the design proposal, drawings, cost estimate and programme of services/works for approval by the DBM.

The DBM reserves the right to request the Consultant to revise/modify his design/requirement to adhere to DBM initial budget allocated for the project.

3.6 Detailed Design

Subject to approval under paragraph 3.5 above being obtained, the Consultant shall proceed with the preparation of detailed drawings for application of Building and Land Use Permit and EIA license.

Detailed Engineering design shall consist of all works necessary for a complete design and supervision of the project.

3.7 Environmental Impact Assessment EIA Reports

The Consultant shall prepare EIA reports (if applicable) for application of EIA License. Additional information may also be required by Authorities concerned. The Consultant shall liaise and submit Waste Water Disposal Methods to the satisfaction of WMA.

3.8 Transport Costs

Offers have to be inclusive of transportation and other related costs for the Consultant and his

teams.

3.9 Bid Documents

Tenders shall be launched by the Central Procurement Board; the Consultant should assist DBM in the clearance stage of the bid documents by the Central Procurement Board till the launching of the bids.

Bidding documents shall be submitted in soft copies to be uploaded on the Public Procurement Portal.

3.10 Other Duties

The Consultant will also be responsible for the following:

- Provide detailed engineering design, bill of quantities, drawings, specifications, cost estimates and tender document suitable for competitive tender;

- Assist the DBM in the tendering procedures and in the evaluation of proposals;

- Assist all parties in preparation and signing of contract documents;

- The Consultant will be fully responsible for supervision of various aspects of the project and will have to bear their full design and supervision liabilities. The Consultant should provide an organigram of the staff to be deployed on the project and provide for one qualified permanent supervising agent for day to day monitoring all works on site, with at least 5 years experience;

- Inspect all work and materials to ensure that the construction is undertaken in accordance with the contract documents, specifications and sound engineering practices;

- Keep a detailed site diary and maintain a current record of contracts, drawings and specifications. Inventory handbooks, technical standards, opening manuals, log drawings and samples. File correspondence directives and minutes of meetings, etc.;

- Keep good records of all amendments and variation works;

- Carry out site/coordination meetings with Contractors and DBM’s representatives;

- Keep up-to-date programme of works and monitor progress of work for report to Employer and report deviations from the programme which will jeopardise job progress;

- Submit detailed reports fortnightly indicating the progress of work, the total expenditure to-date inclusive of all variations, increases in cost, etc. to the Employer;

- Monitor & review safety programme developed by the Contractor; make recommendations and monitor the adherence to such programme;

- Check and certify promptly the Contractor’s monthly statements;

- Inspect the works at the end of the defects liability period, issue instructions necessary to carry out any remedial works required and supervise the execution and arrange for issue of the Defects Liability Certificate with the assistance of the Architect;

- Issue a completion certificate prior to taking over of project by Employer confirming that the works have been in accordance with the Conditions of Contract and Specifications;

- Submit to the Employer at the completion of the project, a complete set of as made drawings in three sets of prints of same as well as a soft copy on CD;

- Provide all necessary assistance in

(i) replying to the DBM’s Board, Audit and other Committees queries;

(ii) legal/arbitral proceedings that may arise out of or in connection with the Contract, including attending meetings in connection when requested to do so;

- All reports shall be signed by the Consultant. Drawings for structural works, and civil works for the internal roads/drains shall be duly signed by a Registered Professional Engineer;

- The Consultant shall ensure that Quality Control will be maintained till handing over and the Works shall conform to acceptable Standards as per Specifications of Tender.

# 3.11 Terms of Reference for Consulting Project Manager

The Consultant shall nominate a Consulting Project Manager who shall work within a team where he will be the team leader and responsible for the co-ordination of the project. The Consulting Project Manager shall have at least 10 years post qualification experience, having dealt with at least two projects of similar nature, size and complexity.

The Consulting Project Manager shall be responsible for the co-ordination and completion of the project, starting from the preparation of the Tender for Geotechnical works up to the end of the Defects Liability Period of the Construction Works and finalization of accounts for the project. The Consulting Project Manager will have to work in close collaboration with sub-consultants in his team, namely the Architect, Civil and Structural Engineer(s), Quantity Surveyor, Mechanical and Electrical (M&E) Engineers, Geotechnical Engineer and Sworn Land Surveyor for the project.

The Consulting Project Manager shall chair all Site Meetings which shall be held fortnightly during the implementation of the Project and prepare and submit Notes of meeting for distribution at least 3 days after each Meeting.

The Consulting Project Manager shall be responsible for:

- Direction and integration of the work of all Sub-consultants appointed for the project, and the detailed design, inspection and performance of the work entrusted to them;

- Assist in the procurement process with having the bid document cleared by the Central Procurement Board and bids floated. Assist in the reply to queries from prospective bidders.

- Keep proper record of all correspondences and movement of documents;

- Prepare detailed construction programme outlining start and finish dates for procurement and construction activities. Establish major milestones for the project;

- Conduct pre-construction conference. Organise and direct a pre-construction meeting with the Sub-consultants, Contractors and Client. Review organisation lines of authority and project procedures;

- Ensure timely planning and execution of works to be carried out by third parties such as Central Water Authority, Central Electricity Board, Wastewater Management Authority and so on.

3.12 Terms of Reference for Geotechnical Engineer

The Geotechnical Engineer shall be registered with the Council of Registered Professional Engineers (Mauritius), and have a minimum of 10 years post-registration experience having dealt with at least two projects of similar nature (Geotechnical Investigations).

The Geotechnical Engineer shall prepare the Bid document for geotechnical investigations. The Geotechnical Engineer shall also prepare a cost estimate for the geotechnical investigations, prior to the launching of the Bid. The Geotechnical Engineer shall assist in the evaluation of the Bids received for the geotechnical investigation. The DBM shall award the geotechnical investigation works to the lowest responsive bidder and the Geotechnical Engineer shall supervise the geotechnical investigation works.

The scope of work of the geotechnical investigations is expected to include, but not be limited to the following:

- In-situ trial pits, percolation tests, boreholes and logging;

- In-situ subgrade strength testing;

- Laboratory subgrade strength testing (CBR);

- In-situ moisture content and density testing;

- Laboratory moisture content and density testing;

- Laboratory soil grading and Atterberg limits;

- Bearing Capacity.

3.13 Terms of Reference for Consulting Architect

The Consulting Architect shall be registered with the Professional Architects Council and have at least 10 years of experience having dealt with at least two projects of similar nature, size and complexity. The Consulting Architect will have to work in close collaboration with the Project Manager, Civil and Structural Engineer(s), Quantity Surveyor and Mechanical and Electrical (M&E) Engineers for the project.

The services to be provided by the Consulting Architect shall consist of all or any of the following as may be necessary in the particular case:

(i)  	Finalisation of brief and submission of an inception report;

(ii)	Prepare preliminary architectural drawings for client’s approval;

(iii)	Prepare 3-D presentation drawings of the preliminary design for submission and presentation to the DBM Board;

(iv)	Prepare detailed planning and design of the project;

(v)	Consult the relevant authorities concerned including but not limited to the Municipal Council of Vacoas Phoenix; Mauritius Fire and Rescue Service; Ministry of Housing and Land Use Planning, Town & Country Planning; Ministry of Local Government, Disaster Risk Management; Ministry of Health and Wellness; Ministry of Environment, Solid Waste Management and Climate Change; Central Electricity Board; Central Water Authority; Road Development Authority; Traffic Management and Road Safety Unit; Wastewater Management Authority; Land Drainage Authority; Forestry Services; and other bodies to ensure that the proposed design comply with all statutory regulations prevailing in this country and to obtain other clearances as may be required.

(vi)	Assist in the application for Building and Land Use Permit;

(vii)	Work in collaboration with the Consultant and other Sub-consultants;

(viii)	Assist in:

(a)	the preparation of all Bid documents (with the collaboration of the other Sub-consultants);

(b)	the supervision of the works during the execution stage;

(c)	performing any other duties that may be required by the Client in relation to this project;

(d)	disputes and arbitration matters, and replying to queries from Audit and other bodies.

3.14 Terms of Reference for Consulting Civil and Structural Engineer(s)

The Civil and Structural Engineer(s) shall be registered with the Council of Registered Professional Engineers (Mauritius) and have a minimum of 10 years post-registration experience having dealt with at least two projects of similar nature, size and complexity. Upon receipt of the geotechnical report, the Consulting Civil and Structural Engineer(s) shall carry out the civil and structural design and involve in the implementation and supervision of the Works. The project shall be carried out to the entire satisfaction of the Employer.

3.14.1 Design

The Consulting Civil and Structural Engineer(s) shall submit all design calculations, structural layout drawings and road layouts/sections on A1 sheets, scale 1:50, reinforcement drawings on A1/A2 or A3 sheets, scale 1:50 and 1:20 for sections, specifications, to the satisfaction of the DBM and as per implementation schedule.

The Consulting Civil and Structural Engineer(s) shall consult the relevant authorities concerned including but not limited to the Municipal Council of Vacoas Phoenix; Mauritius Fire and Rescue Service; Ministry of Housing and Land Use Planning, Town & Country Planning; Ministry of Local Government, Disaster Risk Management; Ministry of Health and Wellness; Ministry of Environment, Solid Waste Management and Climate Change; Central Electricity Board; Central Water Authority; Road Development Authority; Traffic Management and Road Safety Unit; Wastewater Management Authority; Land Drainage Authority; Forestry Services; and other bodies to ensure that the proposed design comply with all statutory regulations prevailing in this country and to obtain other clearances as may be required.

The Consulting Civil and Structural Engineer(s) shall ensure that road marking, traffic signs and Street Lightings are being provided as per the required norms.

The services to be provided by the Civil and Structural Engineer(s) shall include but shall not be limited to the following:

Preliminary Stage:

- Prepare preliminary design for client’s approval after carrying out detailed survey of the existing site and facilities;

- Submission of preliminary civil and structural drawings of Civil Engineering Works including layouts, sections and site plan.

Detailed Design Stage:

- Prepare and submit detailed Structural design of the Building and Civil Works for the project including the internal road networks/drains, earthworks, offsite works and retaining walls in conjunction with the Architect;

- Provide detailed Engineering Drawings for the Building and Civil Works with layouts, sections and reinforcement drawings certified by the Civil and Structural Engineer(s);

- Provide all information, data, design calculations, specifications, drawings and other engineering details to the Employer upon his request;

- Provide as and when required such other services which may reasonably be required of a Professional Civil and Structural Engineer under this Contract;

- The Consulting Civil and Structural Engineer(s) shall be responsible assessment of all existing drains adjoining the site etc. and design for new drains where required;

- Provide all necessary construction drawings, details and information required for the Contractor to successfully complete the works, with copy to the Employer.

3.14.2 Supervision

The Consulting Civil and Structural Engineer(s) will be fully responsible for the technical inspection, supervision and monitoring of all the structural and civil engineering works involved in the project under reference. The Consulting Civil and Structural Engineer(s) shall ensure adequate supervision, and provide such other additional staff required for the proper performance of the duties assigned.

The Consulting Civil and Structural Engineer(s) shall work in collaboration with the other Sub-consultants as appointed by the Consultant and coordinate all the services to be rendered by them;

These duties of the Consulting Civil and Structural Engineer(s) shall include but shall not necessarily be limited to the following:

- Ensure that written approval is obtained from relevant Authorities before start of works on site;

- General inspection of the construction of the Engineering works in order to ensure that the Engineering works are carried out in accordance with the requirements and intention of the design and structural instructions given;

- Organise his staff to check and supervise every aspect of the works to ensure that it is in accordance with drawings as to line and level and conform to the specifications and the Conditions of Contract;

Also to check the quality of all materials, and the setting out of the following portions of the Engineering works:

- Internal road networks, drains, walkways & boundary walls;

- Foundation and Reinforced concrete works;

- Line and level of formwork;

- Compactions & Levelling of roads construction.

- Control construction quality; Review capabilities of proposed Main Contractors and Sub-contractors and evaluate proposed procedures and equipment prior to use; Observe and inspect works in progress and report defects and deficiencies; Check all construction methods including temporary works particularly for safety;

- Be fully responsible for the supervision of various aspects of the project and will have to bear full design and supervision liabilities;

- Attendance at the site meetings/visits for the duration of the project;

- Checking main Contractor/Sub-contractors/suppliers drawings for permanent works for conformity with design requirements and including detailed checking of shop details for erection fit;

- Making arrangements for the inspection and testing of such material and plant as are usually inspected or tested;

- Give instructions for appropriate repairs to defect works, if any is observed during construction;

- Detailed checking of reinforcement in position on the site;

- Constant supervision during concreting operations;

- Detailed checking of structural steelwork;

- Inspection on site of special formwork;

- Checking of the setting out of the following portions of the Engineering works:

- Reinforced concrete works;

- Line and level of formwork;

- Line and level of structural steelworks;

- Holding down bolts for structural steelworks; and

- Structural elements of the glazing system.

- Prepare field reports; Maintain daily job site reports; Record weather, numbers of workmen, equipment in use, general activities and special occurrences; Prepare monthly status reports, which record the progress of the work and comment on quality, cost and time issues;

- Approve materials and workmanship on this project in consultation with the Employer and other Consultants;

- Issue interim and final payment certificates based on the valuations of the Quantity Surveyor;

- Issue a certificate prior to taking over of sites by the Employer confirming that the works have been completed in accordance with the Conditions of Contract and Specifications;

- Assess extension of time (if any) and submit determination of recommendation to Client;

- Follow up any defect arising during the Defects Liability Period and liaising with the contractor for remedying any defect;

- Provide assistance and advice to Client in case of defect arising within the decennial guarantee period;

- Ensure the submission to the Client at the completion of the project of a complete set of as-made drawings in three sets of prints and in soft copy and maintenance manuals;

- Provide all necessary assistance in replying to Audit and other Committees queries;

- Provide all necessary assistance legal/arbitral proceedings that may arise out of or in connection with the Contracts; including attending meetings in connection when requested to do so.

3.15 Terms of Reference for Consulting Quantity Surveyor

The Consulting Quantity Surveyor shall have at least 10 years post professional membership of the Royal Institution of Chartered Surveyors (MRICS) or equivalent as approved by the Professional Quantity Surveyors Council and having dealt with at least two projects of similar nature, size and complexity.

3.15.1 Pre-Contract

- Prepare and submit cost estimates for the project at inception stage, preliminary design stage and final design stage and review the design and specifications to meet the budget of the client;

- Cost planning, cost monitoring and cost report during the various stages of design to ensure that there is no overrun in project cost or to show how this will be achieved and communication with the various members of the design team;

- Prepare a projected cash flow for the contract;

- Prepare detailed Tender Document, Specifications, Bill of Quantities, Conditions of Contract, etc.., with the collaboration of other Sub-consultants;

- Advise on any aspect that can influence the project cost and measures that can be taken in order to ensure that the budget for the project is not exceeded;

- Confirm with the other Sub-consultants allowance to be made in the Bill of Quantities with regards to sub-contract works;

- Assist other Sub-consultants in the preparation of subcontract documentation.

- Assist in finalising appointment of Sub-contractors (if any) in compliance with normal tender procedures or otherwise;

- Assist in the evaluation of tenders (if required); Draft letter of award and any other necessary contract document for signature;

3.15.2 Post Contract

- Prepare a revised projected cash flow for the contract;

- Prepare and submit to the Consulting Project Manager valuations including valuations of variations, if any, and building up rates for any new item of works under this contract;

- Carry out any re-measurement necessary under the contract;

- Attend site meetings and coordination meetings regularly;

- Assist and advise the client and Consulting Project Manager on all contractual dispute with the Contractor and/or Sub-contractors including arbitration, if any;

- Ensure a sound financial management of the contract and in the preparation of monthly cost report;

- Checking, assessing, negotiating of claims in relation to extension of time in accordance with the conditions of contract. This includes all contractual claims and not limited to loss and expense claims. However, any assessment of claims other than the value of works shall not be included in the valuation subject to the prior notification and consent of the Employer;

- Preparation and submission of certified final account statement;

- Assist in disputes and arbitration matters, and in replying to queries from Audit and other bodies;

- Carry out such other duties as may be required of him on this project.

3.16 Terms of Reference of Consulting Mechanical and Electrical (M&E) Engineers

The Consulting Mechanical and Electrical (M&E) Engineers shall be registered with the Council of Registered Professional Engineers (Mauritius) and shall work within a consultancy team, where the Consulting Project Manager is the team leader.

The Consulting Mechanical and Electrical (M&E) Engineers shall have a minimum of 10 years post registration experience having dealt with at least two projects of similar nature, size and complexity and shall be responsible for the design, supervision, co-ordination and testing of the M&E works. They will have to work in close collaboration with the Client and the Consulting Project Manager/other Sub-consultants on the project.

The Consulting Mechanical and Electrical (M&E) Engineers shall be responsible for the design and preparation of bid documents and supervision of all electrical and mechanical installation comprising, among others, CEB power supply, photovoltaic plant, main LV panel, distribution boards, cabling works,  indoor lighting, outdoor and yard lighting, special lighting facilities, provision of power socket outlets and power points, earthing system, lightning protection system and such other facilities as may be required  for the proper functioning of the building including:

- Fire Detection (Fire Alarm) and Fire Fighting system.

- Telephone and data system; Internet access.

- CCTV Camera surveillance system

- Water pumps.

- Water reticulation.

- Waste disposal.

- Measures contributing to green building design.

- Any other installations and services not mentioned above but related to Electrical, Mechanical & Allied services.

The services to be provided by the Consulting Mechanical and Electrical (M&E) Engineers shall include all or any of the following as may be necessary in the particular case:

- To prepare detailed specifications (general specifications as well as particular specifications), drawings and bill of quantities, including schedule of rates for the Electrical and Mechanical items/installations/systems and Allied works;

- To assist in the evaluation of the bids (if required);

- To supervise all Electrical, Mechanical and Allied works on site and submit progress of work to the Client;

- To attend all meetings including site meetings;

- To assess and recommend payments for Contractor/Sub-contractors, related to M&E works;

- To supervise testing, commissioning and recommending of the handing over to the Client by the Contractor;

- To vet all test certificates, Operation & Maintenance manuals and as-made drawings;

- To advise the Client on appropriate course of action in the event of general or partial malfunction/failure of Electrical items, Mechanical/installations/systems and Allied works; To draft a comprehensive maintenance programmes on behalf of the Client for the proper upkeep of Electrical items, Mechanical/installations/systems and Allied works; To draft a maintenance contract for the Client after the warranty period;

- Periodic visits to the site during the defect liability period and liaising with the Contractor for remedying any defect.

3.17 Terms of Reference for Sworn Land Surveyor

The Sworn Land Surveyor must be registered with the professional Land Surveyor’s Council of Mauritius, and shall have a minimum of 5 years post registration experience having dealt with at least two projects of similar nature, size and complexity.

The Sworn Land Surveyor shall be responsible for establishing the boundary limits of the site and all construction levels required on site.

The Sworn Land Surveyor shall carry out the Topographical survey of the site which will enable preliminary designs and drawings, analysis and sizing for budgeting purposes.

A master bench mark related to the national survey datum will be established for the execution of the work thereafter.

The Sworn Land Surveyor shall carry out the relevant survey for offsite works, including road access and drainage works. The Sworn Land Surveyor shall be responsible for all Wayleave acquisition.

Surveys for wayleaves acquisitions shall be carried out in accordance with the new legislations for land acquisitions. All negotiations with landowners would be the responsibility of the Client. The Consultant shall provide all necessary engineering/survey drawings and survey reports to DBM for all wayleave’s requirements.

Establishment of Geodetic Control Points

Survey Control Stations

All surveys will be tied to either the Map Grid or the Local Grid of Mauritius.

These Survey Control Stations will be established in accordance with Section 8 of the Cadastral Survey (Land Surveys) Regulations 2013, which details the physical characteristics of survey control stations for land survey purposes.

Horizontal Control - Tie in to Grids

The Survey Control Stations shall be tied in and coordinated to the Local Grid. Existing geodetic control points established by the Ministry of Housing and Lands in the vicinity of the site will be identified.

Vertical Control - Tie to Mean Sea Level Datum

Vertical Control will be established from Benchmarks previously established by the Ministry of Housing and Lands located nearest to the site.

4.	FACILITIES TO BE PROVIDED BY THE DBM - Not applicable.

5.	CONTRACT DURATION AND FEES

- Duration of contract: Minimum 20 months + defects liability period of 12 months

- Contract Price:

- Lump-sum fee, inclusive of VAT, for the Geotechnical Engineer for the preparation, launching and assistance in the evaluation of bids for geotechnical investigations; and supervision of the geotechnical investigation works and certifying payments.

- Lump-sum fee, inclusive of VAT, for the project team comprising of the Consultant and all Sub-consultants i.e. Architect, Engineers (Civil and Structural; Mechanical and Electrical (M&E)), Quantity Surveyor and Sworn Land Surveyor for all other assignments as described in this Request for Proposal document.

- Payment Terms:

Payment will be effected on satisfactory completion of the activities listed hereunder and according to the following schedule:

Geotechnical investigations:

| i | Preparation of Tender document and launching | 30% |
| --- | --- | --- |
| ii | Evaluation and Award of Tender | 10% |
| iii | Supervision of tests, completion of tests, and submission of Geotechnical Report | 60% |
|  | Total | 100% |

All other Consultancy Services:

| i | Approval of Preliminary Design within budget earmarked, submission and 3-D presentation, and submission of cost estimate | 15% |
| --- | --- | --- |
| ii | Receipt of Building and Land Use Permit | 10% |
| iii | Submission of Detailed Design, Detailed Cost Estimate and Final Bidding documents for launching | 25% |
| iv | Award of Tender and signature of Contract | 5% |
| v | Construction Stage (During Construction Stage, payment will be made in instalments proportional to the value of work certified to Contractor) | 40% |
| vi | End of Defects Liability Period and issue of Final Payment Certificate | 5% |
|  | Total | 100% |

- DELIVERABLES AND TIME-LINE

Deliverables                                                         			Time-Line

Preparation of Tender document for geotechnical investigation……………...3 weeks

Launching and Closure of Tender for geotechnical investigation……….....…2 weeks

Evaluation and Award of Tender for geotechnical investigation ..…….….......2 weeks

Duration of geotechnical investigations/tests & submission of Report.……....6 weeks

Preliminary architectural proposal & preliminary design…….………..…….. 4 weeks

Detailed design and production information (Architectural & Engineering)..  6 weeks

Bill of quantities and final bidding documents…………………….………… 3 weeks

Construction period……………………………………….…….14 months (Tentative)

Defects liability period……………………………………………...………12 months

Annex A

Site Plan

Annex B

Location Plan

Site

Widening of existing road following wayleave and acquisition of land – construction of two-way traffic road of minimum 7m width

Drainage facilities from site to existing feeder of Riviere du Rempart

Upgrading of existing river crossing existing access road and construction of reinforced concrete culvert of required capacity, as per conditions of the Land Drainage Authority

# Section 6.  Standard Forms of Contract

###### Time-Based Form of Contract

###### Lump-Sum Form of Contract

STANDARD FORM OF CONTRACT

Consultant’s Services

Lump-Sum

Contents

I.	Form of Contract	83

II.	General Conditions of Contract	85

A.  General Provisions	85

2.	Relationship between the Parties	86

3.	Law Governing Contract	86

4.	Language	86

5.	Headings	86

6.	Communications	86

7.	Location	87

8.	Authority of Member in Charge	87

9.	Authorized Representatives	87

10.	Fraud and Corruption	87

B.  Commencement, Completion, Modification and Termination of Contract	88

11.	Effectiveness of Contract	88

12.	Termination of Contract for Failure to Become Effective	88

13.	Commencement of Services	88

14.	Expiration of Contract	88

15.	Entire Agreement	88

16.	Modifications or Variations	88

17.	Force Majeure	89

18.	Suspension	90

19.	Termination	90

C.  Obligations of the Consultant	92

20.	General	92

21.	Conflict of Interest	93

22.	Confidentiality	94

23.	Liability of the Consultant	94

24.	Insurance to be taken out by the Consultant	95

25.	Accounting, Inspection and Auditing	95

26.	Reporting Obligations	95

27.	Proprietary Rights of the Client in Reports and Records	95

28.	Equipment, Vehicles and Materials	96

D.  Consultant’s Experts and Sub-Consultants	96

29.	Description of Key Experts	96

30.	Replacement of Key Experts	96

31.	Removal of Experts or Sub-consultants	96

E.  Obligations of the Client	97

32.	Assistance and Exemptions	97

33.	Access to Project Site	98

34.	Change in the Applicable Law Related to Taxes and Duties	98

35.	Services, Facilities and Property of the Client	98

36.	Counterpart Personnel	98

37.	Payment Obligation	99

F.  Payments to the Consultant	99

38.	Contract Price	99

39.	Taxes and Duties	99

40.	Currency of Payment	99

41.	Mode of Billing and Payment	99

42.	Interest on Delayed Payments	100

G.  Fairness and Good Faith	100

43.	Good Faith	100

H.  Settlement of Disputes	101

44.	Amicable Settlement	101

45.	Dispute Resolution	101

Attachment 1 to the Contract	102

III.	Special Conditions of Contract	105

IV.	Appendices	111

Appendix A – Terms of Reference	111

Appendix B - Key Experts	111

Appendix C – Breakdown of Contract Price	111

Appendix D - Form of Advance Payments Guarantee	112

Contract for Consultant’s Services

Lump-Sum

Project Name ___________________________

[Loan/Credit/Grant] No.____________________

Contract No. ____________________________

Assignment Title:_____________________________

between

[Name of the Client]

and

[Name of the Consultant]

Dated:

# Form of Contract

Lump-Sum

(Text in brackets [ ] is optional; all notes should be deleted in the final text)

This CONTRACT (hereinafter called the “Contract”) is made the [number] day of the month of [month], [year], between, on the one hand, [name of Client or Recipient] (hereinafter called the “Client”) and, on the other hand, [name of Consultant] (hereinafter called the “Consultant”).

[If the Consultant consist of more than one entity, the above should be partially amended to read as follows: “…(hereinafter called the “Client”) and, on the other hand, a Joint Venture (name of the JV) consisting of the following entities, each member of which will be jointly and severally liable to the Client for all the Consultant’s obligations under this Contract, namely, [name of member] and [name of member] (hereinafter called the “Consultant”).]

WHEREAS

(a)	the Client has requested the Consultant to provide certain consulting services as defined in this Contract (hereinafter called the “Services”);

(b)	the Consultant, having represented to the Client that it has the required professional skills, expertise and technical resources, has agreed to provide the Services on the terms and conditions set forth in this Contract;

NOW THEREFORE the parties hereto hereby agree as follows:

1.	The following documents attached hereto shall be deemed to form an integral part of this Contract:

(a)	The General Conditions of Contract (including Attachment 1 “Fraud and Corruption”);

(b)	The Special Conditions of Contract;

(c)	Appendices:

Appendix A:	Terms of Reference

Appendix B:	Key Experts

Appendix C:	Breakdown of Contract Price

Appendix D:	Form of Advance Payments Guarantee

In the event of any inconsistency between the documents, the following order of precedence shall prevail: the Special Conditions of Contract; the General Conditions of Contract, including Attachment 1; Appendix A; Appendix B; Appendix C; Appendix D. Any reference to this Contract shall include, where the context permits, a reference to its Appendices.

2.	The mutual rights and obligations of the Client and the Consultant shall be as set forth in the Contract, in particular:

(a)	the Consultant shall carry out the Services in accordance with the provisions of the Contract; and

(b)	the Client shall make payments to the Consultant in accordance with the provisions of the Contract.

IN WITNESS WHEREOF, the Parties hereto have caused this Contract to be signed in their respective names as of the day and year first above written.

For and on behalf of [Name of Client]

[Authorized Representative of the Client – name, title and signature]

For and on behalf of [Name of Consultant or Name of a Joint Venture]

[Authorized Representative of the Consultant – name and signature]

[For a joint venture, either all members shall sign or only the lead member, in which case the power of attorney to sign on behalf of all members shall be attached.

For and on behalf of each of the members of the Consultant [insert the Name of the Joint Venture]

[Name of the lead member]

[Authorized Representative on behalf of a Joint Venture]

[add signature blocks for each member if all are signing]

# General Conditions of Contract

# A.  General Provisions

| - Definitions | 1.1 Unless the context otherwise requires, the following terms whenever used in this Contract have the following meanings: - “Applicable Law” means the laws of Mauritius - “Client” means the public body that signs the Contract for the Services with the Selected Consultant. - “Consultant” means a legally-established professional consulting firm or entity selected by the Client to provide the Services under the signed Contract. - “Contract” means the legally binding written agreement signed between the Client and the Consultant and which includes all the attached documents listed in its paragraph 1 of the Form of Contract (the General Conditions (GCC), the Special Conditions (SCC), and the Appendices). - ”Contract price” means the price to be paid for the performance of the Services, in accordance with Clause 38 - “Day” means a calendar day unless indicated otherwise. - “Effective Date” means the date on which this Contract comes into force and effect pursuant to Clause GCC 11. - “Experts” means, collectively, Key Experts, Non-Key Experts, or any other personnel of the Consultant, Sub-consultant or JV member(s) assigned by the Consultant to perform the Services or any part thereof under the Contract. - “Foreign Currency” means any currency other than Mauritian Rupees. - “GCC” means these General Conditions of Contract. - “Government” means the Government of Mauritius. - “Joint Venture (JV)” means an association with or without a legal personality distinct from that of its members, of more than one entity where one member has the authority to conduct all businesses for and on behalf of any and all the members of the JV, and where the members of the JV are jointly and severally liable to the Client for the performance of the Contract. - “Key Expert(s)” means an individual professional whose skills, qualifications, knowledge and experience are critical to the performance of the Services under the Contract and whose Curricula Vitae (CV) was taken into account in the technical evaluation of the Consultant’s proposal. - “Local Currency” means Mauritian Rupees. - “Non-Key Expert(s)” means an individual professional provided by the Consultant or its Sub-consultant to perform the Services or any part thereof under the Contract. - “Party” means the Client or the Consultant, as the case may be, and “Parties” means both of them. - “SCC” means the Special Conditions of Contract by which the GCC may be amended or supplemented but not over-written. - “Services” means the work to be performed by the Consultant pursuant to this Contract, as described in Appendix A hereto. - “Sub-consultants” means an entity to whom/which the Consultant subcontracts any part of the Services while remaining solely liable for the execution of the Contract. - “Third Party” means any person or entity other than the Government, the Client, the Consultant or a Sub-consultant. |
| --- | --- |
| ## Relationship between the Parties | - Nothing contained herein shall be construed as establishing a relationship of master and servant or of principal and agent as between the Client and the Consultant. The Consultant, subject to this Contract, has complete charge of the Experts and Sub-consultants, if any, performing the Services and shall be fully responsible for the Services performed by them or on their behalf hereunder. |
| ## Law Governing Contract | - This Contract, its meaning and interpretation, and the relation between the Parties shall be governed by the Applicable Law. |
| ## Language | - This Contract has been executed in the language specified in the SCC, which shall be the binding and controlling language for all matters relating to the meaning or interpretation of this Contract. |
| ## Headings | - The headings shall not limit, alter or affect the meaning of this Contract. |
| ## Communications | - Any communication required or permitted to be given or made pursuant to this Contract shall be in writing in the language specified in Clause GCC 4. Any such notice, request or consent shall be deemed to have been given or made when delivered in person to an authorized representative of the Party to whom the communication is addressed, or when sent to such Party at the address specified in the SCC. - A Party may change its address for notice hereunder by giving the other Party any communication of such change to the address specified in the SCC. |
| ## Location | - The Services shall be performed at such locations as are specified in Appendix A hereto and, where the location of a particular task is not so specified, at such locations, whether in the Government’s country or elsewhere, as the Client may approve. |
| ## Authority of Member in Charge | - In case the Consultant is a Joint Venture, the members hereby authorize the member specified in the SCC to act on their behalf in exercising all the Consultant’s rights and obligations towards the Client under this Contract, including without limitation the receiving of instructions and payments from the Client. |
| ## Authorized Representatives | - Any action required or permitted to be taken, and any document required or permitted to be executed under this Contract by the Client or the Consultant may be taken or executed by the officials specified in the SCC. |
| ## Fraud and Corruption | 10.1 The Client requires compliance with the Anti-Corruption laws of Mauritius. If the Client determines that the Consultant and/or its Personnel, sub-contractors, sub-consultants, services providers and suppliers has engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices, in competing for or in executing the Contract, then the Client may, after giving 14 days notice to the Consultant, terminate the Consultant's employment under the Contract, and the provisions of Clause B shall apply as if such expulsion had been made under Sub-Clause 19.1.1. Should any Personnel of the Consultant be determined to have engaged in corrupt, fraudulent, collusive, coercive, or obstructive practice during the execution of the Contract, then that Personnel shall be removed in accordance with Sub-Clause 31.1 |
| - Commissions and Fees - Integrity Clause | - The Client requires the Consultant to disclose any commissions, gratuities or fees that may have been paid or are to be paid to agents or any other party with respect to the selection process or execution of the Contract. The information disclosed must include at least the name and address of the agent or other party, the amount and currency, and the purpose of the commission, gratuity or fee. Failure to disclose such commissions, gratuities or fees may result in termination of the Contract. 10.3 The Consultant shall take steps to ensure that no person acting for it or on its behalf will engage in any type of fraud and corruption during the contract execution. Transgression of the above is a serious offence and appropriate actions will be taken against such Consultant. |

# B.  Commencement, Completion, Modification and Termination of Contract

| ## Effectiveness of Contract | - This Contract shall come into force and effect on the date (the “Effective Date”) of the Client’s notice to the Consultant instructing the Consultant to begin carrying out the Services. This notice shall confirm that the effectiveness conditions, if any, listed in the SCC have been met. |
| --- | --- |
| ## Termination of Contract for Failure to Become Effective | - If this Contract has not become effective within such time period after the date of Contract signature as specified in the SCC, either Party may, by not less than twenty two (22) days written notice to the other Party, declare this Contract to be null and void, and in the event of such a declaration by either Party, neither Party shall have any claim against the other Party with respect hereto. |
| ## Commencement of Services | - The Consultant shall confirm availability of Key Experts and begin carrying out the Services not later than the number of days after the Effective Date specified in the SCC. |
| ## Expiration of Contract | - Unless terminated earlier pursuant to Clause GCC 19 hereof, this Contract shall expire at the end of such time period after the Effective Date as specified in the SCC. |
| ## Entire Agreement | - This Contract contains all covenants, stipulations and provisions agreed by the Parties. No agent or representative of either Party has authority to make, and the Parties shall not be bound by or be liable for, any statement, representation, promise or agreement not set forth herein. |
| ## Modifications or Variations | - Any modification or variation of the terms and conditions of this Contract, including any modification or variation of the scope of the Services, may only be made by written agreement between the Parties. However, each Party shall give due consideration to any proposals for modification or variation made by the other Party. |
| ## Force Majeure |  |
| a. Definition | - For the purposes of this Contract, “Force Majeure” means an event which is beyond the reasonable control of a Party, is not foreseeable, is unavoidable, and makes a Party’s performance of its obligations hereunder impossible or so impractical as reasonably to be considered impossible under the circumstances, and subject to those requirements, includes, but is not limited to, war, riots, civil disorder, earthquake, fire, explosion, storm, flood or other adverse weather conditions, strikes, lockouts or other industrial action confiscation or any other action by Government agencies. - Force Majeure shall not include (i) any event which is caused by the negligence or intentional action of a Party or such Party’s Experts, Sub-consultants or agents or employees, nor (ii) any event which a diligent Party could reasonably have been expected to both take into account at the time of the conclusion of this Contract, and avoid or overcome in the carrying out of its obligations hereunder. - Force Majeure shall not include insufficiency of funds or failure to make any payment required hereunder. |
| b. No Breach of Contract | - The failure of a Party to fulfill any of its obligations hereunder shall not be considered to be a breach of, or default under, this Contract insofar as such inability arises from an event of Force Majeure, provided that the Party affected by such an event has taken all reasonable precautions, due care and reasonable alternative measures, all with the objective of carrying out the terms and conditions of this Contract. |
| c. Measures to be Taken | - A Party affected by an event of Force Majeure shall continue to perform its obligations under the Contract as far as is reasonably practical, and shall take all reasonable measures to minimize the consequences of any event of Force Majeure. - A Party affected by an event of Force Majeure shall notify the other Party of such event as soon as possible, and in any case not later than fourteen (14) days following the occurrence of such event, providing evidence of the nature and cause of such event, and shall similarly give written notice of the restoration of normal conditions as soon as possible. - Any period within which a Party shall, pursuant to this Contract, complete any action or task, shall be extended for a period equal to the time during which such Party was unable to perform such action as a result of Force Majeure. - During the period of their inability to perform the Services as a result of an event of Force Majeure, the Consultant, upon instructions by the Client, shall either: (a) demobilize, in which case the Consultant shall be reimbursed for additional costs they reasonably and necessarily incurred, and, if required by the Client, in reactivating the Services; or (b) continue with the Services to the extent reasonably possible, in which case the Consultant shall continue to be paid under the terms of this Contract and be reimbursed for additional costs reasonably and necessarily incurred. - In the case of disagreement between the Parties as to the existence or extent of Force Majeure, the matter shall be settled according to Clauses GCC 44 & 45. |
| ## Suspension | - The Client may, by written notice of suspension to the Consultant, suspend part or all payments to the Consultant hereunder if the Consultant fails to perform any of its obligations under this Contract, including the carrying out of the Services, provided that such notice of suspension (i) shall specify the nature of the failure, and (ii) shall request the Consultant to remedy such failure within a period not exceeding thirty (30) days after receipt by the Consultant of such notice of suspension. |
| ## Termination | 19.1. This Contract may be terminated by either Party as per provisions set up below: |
| a. By the Client | 19.1.1. The Client may terminate this Contract in case of the occurrence of any of the events specified in paragraphs (a) through (f) of this Clause. In such an occurrence the Client shall give at least thirty (30) days’ written notice of termination to the Consultant in case of the events referred to in (a) through (d); at least sixty (60) days’ written notice in case of the event referred to in (e); and at least five (5) days’ written notice in case of the event referred to in (f): (a) If the Consultant commits a material breach or fails to remedy a failure in the performance of its obligations hereunder, as specified in a notice of suspension pursuant to Clause GCC 18; (b) If the Consultant becomes (or, if the Consultant consists of more than one entity, if any of its members becomes) insolvent or bankrupt or enter into any agreements with their creditors for relief of debt or take advantage of any law for the benefit of debtors or go into liquidation or receivership whether compulsory or voluntary; (c) If the Consultant fails to comply with any final decision reached as a result of arbitration proceedings pursuant to Clause GCC 45.1; (d) If, as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than sixty (60) days; (e) If the Client, upon a determination that because of changed circumstances the continuation of the contract is not in the public interest, decides to terminate this Contract; (f) If the Consultant fails to confirm availability of Key Experts as required in Clause GCC 13. 19.1.2. Furthermore, if the Client determines that the Consultant has engaged in Fraud and Corruption in competing for or in executing the Contract, then the Client may, after giving fourteen (14) days written notice to the Consultant, terminate the Consultant's employment under the Contract. |
| b. By the Consultant | 19.1.3. The Consultant may terminate this Contract, by not less than thirty (30) days written notice to the Client, in case of the occurrence of any of the events specified in paragraphs (a) through (d) of this Clause. (a) If the Client fails to pay any money due to the Consultant pursuant to this Contract and not subject to dispute pursuant to Clause GCC 45.1 within forty-five (45) days after receiving written notice from the Consultant that such payment is overdue. (b) If, as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than sixty (60) days. (c) If the Client fails to comply with any final decision reached as a result of arbitration pursuant to Clause GCC 45.1. (d) If the Client is in material breach of its obligations pursuant to this Contract and has not remedied the same within forty-five (45) days (or such longer period as the Consultant may have subsequently approved in writing) following the receipt by the Client of the Consultant’s notice specifying such breach. |
| c. Cessation of Rights and Obligations | 19.1.4. Upon termination of this Contract pursuant to Clauses GCC 12 or GCC 19 hereof, or upon expiration of this Contract pursuant to Clause GCC 14, all rights and obligations of the Parties hereunder shall cease, except (i) such rights and obligations as may have accrued on the date of termination or expiration, (ii) the obligation of confidentiality set forth in Clause GCC 22, (iii) the Consultant’s obligation to permit inspection, copying and auditing of their accounts and records set forth in Clause GCC 25 and to cooperate and assist in any inspection or investigation, and (iv) any right which a Party may have under the Applicable Law. |
| d. Cessation of Services | 19.1.5. Upon termination of this Contract by notice of either Party to the other pursuant to Clauses GCC 19a or GCC 19b, the Consultant shall, immediately upon dispatch or receipt of such notice, take all necessary steps to bring the Services to a close in a prompt and orderly manner and shall make every reasonable effort to keep expenditures for this purpose to a minimum. With respect to documents prepared by the Consultant and equipment and materials furnished by the Client, the Consultant shall proceed as provided, respectively, by Clauses GCC 27 or GCC 28. |
| e. Payment upon Termination | 19.1.6. Upon termination of this Contract, the Client shall make the following payments to the Consultant: (a) payment for Services satisfactorily performed prior to the effective date of termination; and (b) in the case of termination pursuant to paragraphs (d) and (e) of Clause GCC 19.1.1, reimbursement of any reasonable cost incidental to the prompt and orderly termination of this Contract, including the cost of the return travel of the Experts. 19.1.7. The Consultant will not be entitled to recover anticipated profits on the completion of the contract. |

# C.  Obligations of the Consultant

| ## General |  |
| --- | --- |
| a. Standard of Performance | 20.1 The Consultant shall perform the Services and carry out the Services with all due diligence, efficiency and economy, in accordance with generally accepted professional standards and practices, and shall observe sound management practices, and employ appropriate technology and safe and effective equipment, machinery, materials and methods. The Consultant shall always act, in respect of any matter relating to this Contract or to the Services, as a faithful adviser to the Client, and shall at all times support and safeguard the Client’s legitimate interests in any dealings with the third parties. 20.2. The Consultant shall employ and provide such qualified and experienced Experts and Sub-consultants as are required to carry out the Services. 20.3. The Consultant may subcontract part of the Services to an extent and with such Key Experts and Sub-consultants as may be approved in advance by the Client. Notwithstanding such approval, the Consultant shall retain full responsibility for the Services. |
| b. Law Applicable to Services | 20.4. The Consultant shall perform the Services in accordance with the Contract and the Applicable Law and shall take all practicable steps to ensure that any of its Experts and Sub-consultants, comply with the Applicable Law. 20.5. Throughout the execution of the Contract, the Consultant shall comply with the import of goods and services prohibitions in the Client’s country when (a) as a matter of law or official regulations, the Client’s country prohibits commercial relations with that country; or (b) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Client’s Country prohibits any import of goods from that country or any payments to any country, person, or entity in that country. 20.6. The Client shall notify the Consultant in writing of relevant local customs, and the Consultant shall, after such notification, respect such customs. |
| ## Conflict of Interest | 21.1. The Consultant shall hold the Client’s interests paramount, without any consideration for future work, and strictly avoid conflict with other assignments or their own corporate interests. |
| a. Consultant Not to Benefit from Commissions, Discounts, etc. | 21.1.1 The payment of the Consultant pursuant to GCC F (Clauses GCC 38 through 42) shall constitute the Consultant’s only payment in connection with this Contract and, subject to Clause GCC 21.1.3, the Consultant shall not accept for its own benefit any trade commission, discount or similar payment in connection with activities pursuant to this Contract or in the discharge of its obligations hereunder, and the Consultant shall use its best efforts to ensure that any Sub-consultants, as well as the Experts and agents of either of them, similarly shall not receive any such additional payment. 21.1.2 Furthermore, if the Consultant, as part of the Services, has the responsibility of advising the Client on the procurement of goods, works or services, the Consultant shall all times exercise such responsibility in the best interest of the Client. Any discounts or commissions obtained by the Consultant in the exercise of such procurement responsibility shall be for the account of the Client. |
| b. Consultant and Affiliates Not to Engage in Certain Activities | 21.1.3 Unless otherwise specified in the SCC, the Consultant agrees that, during the term of this Contract and after its termination, the Consultant and any entity affiliated with the Consultant, as well as any Sub-consultants and any entity affiliated with such Sub-consultants, shall be disqualified from providing goods, works or non-consulting services resulting from or directly related to the Consultant’s Services for the preparation or implementation of the project. |
| c. Prohibition of Conflicting Activities | 21.1.4 The Consultant shall not engage, and shall cause its Experts as well as its Sub-consultants not to engage, either directly or indirectly, in any business or professional activities that would conflict with the activities assigned to them under this Contract. |
| d. Strict Duty to Disclose Conflicting Activities | 21.1.5 The Consultant has an obligation and shall ensure that its Experts and Sub-consultants shall have an obligation to disclose any situation of actual or potential conflict that impacts their capacity to serve the best interest of their Client, or that may reasonably be perceived as having this effect. Failure to disclose said situations may lead to the disqualification of the Consultant or the termination of its Contract. |
| ## Confidentiality | 22.1 Except with the prior written consent of the Client, the Consultant and the Experts shall not at any time communicate to any person or entity any confidential information acquired in the course of the Services, nor shall the Consultant and the Experts make public the recommendations formulated in the course of, or as a result of, the Services. |
| ## Liability of the Consultant | 23.1 Subject to additional provisions, if any, set forth in the SCC, the Consultant’s liability under this Contract shall be provided by the Applicable Law. |
| ## Insurance to be taken out by the Consultant | 24.1 The Consultant (i) shall take out and maintain, and shall cause any Sub-consultants to take out and maintain, at its (or the Sub-consultants’, as the case may be) own cost but on terms and conditions approved by the Client, insurance against the risks, and for the coverage specified in the SCC, and (ii) at the Client’s request, shall provide evidence to the Client showing that such insurance has been taken out and maintained and that the current premiums therefore have been paid. The Consultant shall ensure that such insurance is in place prior to commencing the Services as stated in Clause GCC 13. |
| ## Accounting, Inspection and Auditing | 25.1 The Consultant shall keep, and shall make all reasonable efforts to cause its Sub-consultants to keep, accurate and systematic accounts and records in respect of the Services and in such form and detail as will clearly identify relevant time changes and costs. 25.2 Pursuant to paragraph 2.2 e. of Appendix to the General Conditions the Consultant shall permit and shall cause its subcontractors and subconsultants to permit, the Client and/or persons appointed by the Client to inspect the Site and/or the accounts and records relating to the performance of the Contract and the submission of the bid, and to have such accounts and records audited by auditors appointed by the Client if requested by the Client. The Consultant’s and its Subcontractors’ and subconsultants’ attention is drawn to Sub-Clause 10.1 which provides, inter alia, that acts intended to materially impede the exercise of the Client’s inspection and audit rights constitute a prohibited practice subject to contract termination (as well as to a disqualification by the Procurement Policy Office). |
| ## Reporting Obligations | 26.1 The Consultant shall submit to the Client the reports and documents specified in Appendix A, in the form, in the numbers and within the time periods set forth in the said Appendix. |
| ## Proprietary Rights of the Client in Reports and Records | 27.1 Unless otherwise indicated in the SCC, all reports and relevant data and information such as maps, diagrams, plans, databases, other documents and software, supporting records or material compiled or prepared by the Consultant for the Client in the course of the Services shall be confidential and become and remain the absolute property of the Client. The Consultant shall, not later than upon termination or expiration of this Contract, deliver all such documents to the Client, together with a detailed inventory thereof. The Consultant may retain a copy of such documents, data and/or software but shall not use the same for purposes unrelated to this Contract without prior written approval of the Client. 27.2 If license agreements are necessary or appropriate between the Consultant and third parties for purposes of development of the plans, drawings, specifications, designs, databases, other documents and software, the Consultant shall obtain the Client’s prior written approval to such agreements, and the Client shall be entitled at its discretion to require recovering the expenses related to the development of the program(s) concerned. Other restrictions about the future use of these documents and software, if any, shall be specified in the SCC. |
| ## Equipment, Vehicles and Materials | 28.1 Equipment, vehicles and materials made available to the Consultant by the Client, or purchased by the Consultant wholly or partly with funds provided by the Client, shall be the property of the Client and shall be marked accordingly. Upon termination or expiration of this Contract, the Consultant shall make available to the Client an inventory of such equipment, vehicles and materials and shall dispose of such equipment, vehicles and materials in accordance with the Client’s instructions. While in possession of such equipment, vehicles and materials, the Consultant, unless otherwise instructed by the Client in writing, shall insure them at the expense of the Client in an amount equal to their full replacement value. 28.2 Any equipment or materials brought by the Consultant or its Experts into the Client’s country for the use either for the project or personal use shall remain the property of the Consultant or the Experts concerned, as applicable. |

# D.  Consultant’s Experts and Sub-Consultants

| ## Description of Key Experts | 29.1 The title, agreed job description, minimum qualification and estimated period of engagement to carry out the Services of each of the Consultant’s Key Experts are described in Appendix B. |
| --- | --- |
| ## Replacement of Key Experts | 30.1 Except as the Client may otherwise agree in writing, no changes shall be made in the Key Experts. 30.2 Notwithstanding the above, the substitution of Key Experts during Contract execution may be considered only based on the Consultant’s written request and due to circumstances outside the reasonable control of the Consultant, including but not limited to death or medical incapacity. In such case, the Consultant shall forthwith provide as a replacement, a person of equivalent or better qualifications and experience, and at the same rate of remuneration. |
| ## Removal of Experts or Sub-consultants | 31.1 If the Client finds that any of the Experts or Sub-consultant has committed serious misconduct or has been charged with having committed a criminal action, or if the Client determines that a Consultant’s Expert or Sub-consultant has engaged in Fraud and Corruption while performing the Services, the Consultant shall, at the Client’s written request, provide a replacement. 31.2 In the event that any of Key Experts, Non-Key Experts or Sub-consultants is found by the Client to be incompetent or incapable in discharging assigned duties, the Client, specifying the grounds therefore, may request the Consultant to provide a replacement. 31.3 Any replacement of the removed Experts or Sub-consultants shall possess equivalent or better qualifications and experience and shall be acceptable to the Client. 31.4 The Consultant shall bear all costs arising out of or incidental to any removal and/or replacement of such Experts. |

# E.  Obligations of the Client

| ## Assistance and Exemptions | 32.1 Unless otherwise specified in the SCC, the Client shall use its best efforts to: (a) Assist the Consultant with obtaining work permits and such other documents as shall be necessary to enable the Consultant to perform the Services. (b) Assist the Consultant with promptly obtaining, for the Experts and, if appropriate, their eligible dependents, all necessary entry and exit visas, residence permits, exchange permits and any other documents required for their stay in the Client’s country while carrying out the Services under the Contract. (c) Facilitate prompt clearance through customs of any property required for the Services and of the personal effects of the Experts and their eligible dependents. (c) Issue to officials, agents and representatives of the Government all such instructions and information as may be necessary or appropriate for the prompt and effective implementation of the Services. (d) Assist the Consultant and the Experts and any Sub-consultants employed by the Consultant for the Services with obtaining exemption from any requirement to register or obtain any permit to practice their profession or to establish themselves either individually or as a corporate entity in the Client’s country according to the applicable law in the Client’s country. (e) Assist the Consultant, any Sub-consultants and the Experts of either of them with obtaining the privilege, pursuant to the applicable law in the Client’s country, of bringing into the Client’s country reasonable amounts of foreign currency for the purposes of the Services or for the personal use of the Experts and of withdrawing any such amounts as may be earned therein by the Experts in the execution of the Services. (f) Provide to the Consultant any such other assistance as may be specified in the SCC. |  |
| --- | --- | --- |
| ## Access to Project Site | 33.1 The Client warrants that the Consultant shall have, free of charge, unimpeded access to the project site in respect of which access is required for the performance of the Services. The Client will be responsible for any damage to the project site or any property thereon resulting from such access and will indemnify the Consultant and each of the experts in respect of liability for any such damage, unless such damage is caused by the willful default or negligence of the Consultant or any Sub-consultants or the Experts of either of them. |  |
| ## Change in the Applicable Law Related to Taxes and Duties | 34.1 If, after the date of this Contract, there is any change in the applicable law in the Client’s country with respect to taxes and duties which increases or decreases the cost incurred by the Consultant in performing the Services, then the remuneration and reimbursable expenses otherwise payable to the Consultant under this Contract shall be increased or decreased accordingly by agreement between the Parties hereto, and corresponding adjustments shall be made to the Contract price amount specified in Clause GCC 38.1 |  |
| ## Services, Facilities and Property of the Client | 35.1 The Client shall make available to the Consultant and the Experts, for the purposes of the Services and free of any charge, the services, facilities and property described in the Terms of Reference (Appendix A) at the times and in the manner specified in said Appendix A. |  |
| ## Counterpart Personnel | 36.1 The Client shall make available to the Consultant free of charge such professional and support counterpart personnel, to be nominated by the Client with the Consultant’s advice, if specified in Appendix A. 36.2 Professional and support counterpart personnel, excluding Client’s liaison personnel, shall work under the exclusive direction of the Consultant. If any member of the counterpart personnel fails to perform adequately any work assigned to such member by the Consultant that is consistent with the position occupied by such member, the Consultant may request the replacement of such member, and the Client shall not unreasonably refuse to act upon such request. |  |
| ## Payment Obligation | 37.1 In consideration of the Services performed by the Consultant under this Contract, the Client shall make such payments to the Consultant for the deliverables specified in Appendix A and in such manner as is provided by GCC F below. |  |

# F.  Payments to the Consultant

| ## Contract Price | 38.1 The Contract price is fixed and is set forth in the SCC. The Contract price breakdown is provided in Appendix C. 38.2 Any change to the Contract price specified in Clause GCC 38.1 can be made only if the Parties have agreed to the revised scope of Services pursuant to Clause GCC 16 and have amended in writing the Terms of Reference in Appendix A. |
| --- | --- |
| ## Taxes and Duties | - 39.1 The Consultant, Sub-Consultants, and their Personnel shall pay such indirect taxes, duties, fees, and other impositions levied under the Applicable Laws as specified in the SCC, the amount of which is deemed to have been included in the Contract Price. Note: With respect to temporary admissions, the temporary admission regime under the Customs Act will apply. For further information, the contact details are as specified in the SCC. |
| ## Currency of Payment | 40.1 Any payment under this Contract shall be made in the currency (ies) of the Contract. |
| ## Mode of Billing and Payment | 41.1 The total payments under this Contract shall not exceed the Contract price set forth in Clause GCC 38.1. 41.2 The payments under this Contract shall be made in lump-sum installments against deliverables specified in Appendix A. The payments will be made according to the payment schedule stated in the SCC. 41.2.1 Advance payment: Unless otherwise indicated in the SCC, an advance payment shall be made against an advance payment bank/insurance guarantee acceptable to the Client in an amount (or amounts) and in a currency (or currencies) specified in the SCC. Such guarantee (i) is to remain effective until the advance payment has been fully set off, and (ii) is to be in the form set forth in Appendix D, or in such other form as the Client shall have approved in writing. The advance payments will be set off by the Client in equal portions against the lump-sum installments specified in the SCC until said advance payments have been fully set off. 41.2.2 The Lump-Sum Installment Payments. The Client shall pay the Consultant within sixty (60) days after the receipt by the Client of the deliverable(s) and the cover invoice for the related lump-sum installment payment. The payment can be withheld if the Client does not approve the submitted deliverable(s) as satisfactory in which case the Client shall provide comments to the Consultant within the same sixty (60) days period. The Consultant shall thereupon promptly make any necessary corrections, and thereafter the foregoing process shall be repeated. 41.2.3 The Final Payment .The final payment under this Clause shall be made only after the final report have been submitted by the Consultant and approved as satisfactory by the Client. The Services shall then be deemed completed and finally accepted by the Client. The last lump-sum installment shall be deemed approved for payment by the Client within ninety (90) days after receipt of the final report by the Client unless the Client, within such ninety (90) day period, gives written notice to the Consultant specifying in detail deficiencies in the Services, the final report. The Consultant shall thereupon promptly make any necessary corrections, and thereafter the foregoing process shall be repeated. 41.2.4 All payments under this Contract shall be made to the accounts of the Consultant specified in the SCC. 41.2.5 With the exception of the final payment under 41.2.3 above, payments do not constitute acceptance of the whole Services nor relieve the Consultant of any obligations hereunder. |
| ## Interest on Delayed Payments | 42.1 If the Client had delayed payments beyond fifteen (15) days after the due date stated in Clause GCC 41.2.2 , interest shall be paid to the Consultant on any amount due by, not paid on, such due date for each day of delay at the annual rate stated in the SCC. |

# G.  Fairness and Good Faith

| ## Good Faith | 43.1 The Parties undertake to act in good faith with respect to each other’s rights under this Contract and to adopt all reasonable measures to ensure the realization of the objectives of this Contract. |
| --- | --- |

# H.  Settlement of Disputes

| ## Amicable Settlement | 44.1 The Parties shall seek to resolve any dispute amicably by mutual consultation. 44.2 If either Party objects to any action or inaction of the other Party, the objecting Party may file a written Notice of Dispute to the other Party providing in detail the basis of the dispute. The Party receiving the Notice of Dispute will consider it and respond in writing within fourteen (14) days after receipt. If that Party fails to respond within fourteen (14) days, or the dispute cannot be amicably settled within fourteen (14) days following the response of that Party, Clause GCC 45.1 shall apply. |
| --- | --- |
| ## Dispute Resolution | - 45.1 Any dispute between the Parties arising under or related to this Contract that cannot be settled amicably may be referred to by either Party to the adjudication/arbitration in accordance with the provisions specified in the SCC. |

# Attachment 1 to the Contract

Fraud and Corruption

      - It is the policy of the Government of Mauritius to require Public Bodies, as well as consultants, their agents (whether declared or not), affiliates, personnel, sub-contractors, sub-consultants, service providers and suppliers observe the highest standard of ethics during the selection and execution of contracts.. In pursuance to this policy, the Client:

- defines, for the purposes of this provision, the terms set forth below as follows:

- “corrupt practice” is the offering, giving, receiving or soliciting, directly or indirectly, of anything of value to influence improperly the actions of another party;

- “fraudulent practice” is any act or omission, including misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain financial or other benefit or to avoid an obligation;

- “collusive practices” is an arrangement between two or more parties designed to achieve an improper purpose, including to influence improperly the actions of another party;

- “coercive practices” is impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party;

- “obstructive practice” is

(aa)	deliberately destroying, falsifying, altering or concealing of evidence material to the investigation or making false statements to investigators in order to materially the Client’s investigation into allegations of a corrupt, fraudulent, coercive, or collusive practice; and/or threatening, harassing, or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation, or

(bb) acts intended to materially impede the exercise of the Client’s inspection and audit rights provided for under paragraph 2 below.

- will reject a proposal for award if it determines that the consultant recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing for the contract in question;

- will sanction a firm or an individual at any time, in accordance with prevailing procedures, including by publicly declaring such firm or individual ineligible for a stated period of time: (i) to be awarded a public contract, and (ii) to be a nominated sub-consultantb, sub-contractor, supplier, or service provider of an otherwise eligible firm being awarded a public contract.

- In further pursuance of this policy, Consultants shall permit and shall cause its agents (where declared or not), subcontractors, subconsultants, service providers, suppliers, and their personnel, to permit the Client to inspect all accounts, records and other documents relating to any shortlisting process, Proposal submission, and contract performance (in the case of award), and to have them audited by auditors appointed by the Client.

- Consultants and public officials shall be also aware of the provisions stated in sections 51 and 52 of the Public Procurement Act which can be consulted on the website of the Procurement Policy Office (PPO) : ppo.govmu.org.

- Consultants shall furnish information on commission and gratuities, if any, paid or to be paid to agents relating to this proposal and during execution of the assignment if the Consultant is awarded the contract, as required in the Financial Proposal submission form (Section 4).

- The Clients commits itself to take all measures necessary to prevent fraud and corruption and ensures that none of its staff, personally or through his/her close relatives or through a third party, will in connection with the proposal for, or the execution of a contract, demand, take a promise for or accept, for him/herself or third person, any material or immaterial benefit which he/she is not legally entitled to.  If the Clients obtains information on the conduct of any of its employees which is a criminal offence under the relevant Anti-Corruption Laws of Mauritius or if there be a substantive suspicion in this regard, he will inform the relevant authority(ies)and in addition can initiate disciplinary actions. Furthermore, such proposal shall be rejected.

# Special Conditions of Contract

| Number of GC Clause | Amendments of, and Supplements to, Clauses in the General Conditions of Contract |
| --- | --- |
| 1.1(a) | The Contract shall be construed in accordance with the law of Mauritius. |
| 4.1 | The language is: English |
| 6.1 and 6.2 | The addresses are [fill in at negotiations with the selected firm]: Client : Development Bank of Mauritius Ltd Chaussée Street, Port Louis Attention : The Managing Director E-mail : dbm@intnet.mu Consultant : Attention : Facsimile : E-mail (where permitted) : |
| 8.1 | [If the Consultant consists only of one entity, state “N/A”; OR If the Consultant is a Joint Venture, the name of the JV member whose address is specified in Clause SCC6.1 should be inserted here. ] The Lead Member on behalf of the JV is ___________ ______________________________ [insert name of the member] |
| 9.1 | The Authorized Representatives are: For the Client: The Managing Director For the Consultant: [name, title] |
| 11.1 | The effectiveness conditions are the following: N/A |
| 12.1 | Termination of Contract for Failure to Become Effective: The time period shall be one month. |
| 13.1 | Commencement of Services: The number of days shall be seven. Confirmation of Key Experts’ availability to start the Assignment shall be submitted to the Client in writing as a written statement signed by each Key Expert. |
| 14.1 | Expiration of Contract: The time period shall be 32 months or after the issue of Defects Liability Certificate and Final Certificate of Payment to Contractor, whichever is later. |
| 21 b. | The Client reserves the right to determine on a case-by-case basis whether the Consultant should be disqualified from providing goods, works or non-consulting services due to a conflict of a nature described in Clause GCC 21.1.3 Yes______ No √ |
| 23.1 | No additional provisions. |
| 24.1 | The insurance coverage against the risks shall be as follows: (a) Professional liability insurance, with a minimum coverage of Mauritian Rupees Five Million (MUR 5 million) for each Consultant and Sub-consultants; |
| 27.2 | The Consultant shall not use these documents and software for purposes unrelated to this Contract without the prior written approval of the Client. |
| - 38.1 | - The Contract price is: ____________________ [insert amount and currency for each currency as applicable] inclusive of [indicate: of local indirect taxes and taxes on the remunerations. |
| - 39.1 | For applicable laws regarding indirect taxes, duties, fees, and other impositions levied, Consultants are required to contact the Mauritius Revenue Authority (MRA). With respect to temporary admissions, the temporary admission regime under the Customs Act will apply. Details of contact for the MRA is: Mauritius Revenue Authority Ehram Court, Cnr Mgr. Gonin & Sir Virgil Naz Streets, Port Louis, Mauritius Tel: +230 207 6000 ●Fax: +230 207 6053 - Email:largetaxpayer@mra.mu - Website: http://mra.mu |
| - 41.2 | - The payment schedule: Payment will be effected on satisfactory completion of the activities listed hereunder and according to the following terms and schedule: Geotechnical investigations: i; Preparation of Tender document and launching; 30%. ii; Evaluation and Award of Contract; 10%. iii; Supervision of tests, completion of tests, and submission of Geotechnical Report; 60%. Total; 100%. - All other Consultancy Services: i; Approval of Preliminary Design within budget earmarked, submission and 3-D presentation, and submission of cost estimate; 15%. ii; Receipt of Building and Land Use Permit; 10%. iii; Submission of Detailed Design, Detailed Cost Estimate and Final Bidding documents for launching; 25%. iv; Award of Tender and signature of Contract; 5%. v; Construction Stage (During Construction Stage, payment will be made in instalments proportional to the value of work certified to Contractor); 40%. vi; End of Defects Liability Period and issue of Final Payment Certificate.; 5%. Total; 100%. |
| - 41.2.1 | - Advance Payment is not applicable. |
| - 41.2.4 | - The accounts are: - for local currency: [insert account]. |
| - 42.1 | - The interest rate is: Repo Rate prevailing at the time of actual payments. |
| - 45.1 | - Disputes shall be referred to: - 1. Selection of Arbitrators. Each dispute submitted by a Party to arbitration shall be heard by a sole arbitrator or an arbitration panel composed of three (3) arbitrators, in accordance with the following provisions: - (a) Where the Parties agree that the dispute concerns a technical matter, they may agree to appoint a sole arbitrator or, failing agreement on the identity of such sole arbitrator within thirty (30) days after receipt by the other Party of the proposal of a name for such an appointment by the Party who initiated the proceedings, either Party may apply to the Permanent Court of Arbitration (Mauritius) for a list of not fewer than five (5) nominees and, on receipt of such list, the Parties shall alternately strike names therefrom, and the last remaining nominee on the list shall be the sole arbitrator for the matter in dispute. If the last remaining nominee has not been determined in this manner within sixty (60) days of the date of the list, the Permanent Court of Arbitration (Mauritius) shall appoint, upon the request of either Party and from such list or otherwise, a sole arbitrator for the matter in dispute. - (b) Where the Parties do not agree that the dispute concerns a technical matter, the Client and the Consultant shall each appoint one (1) arbitrator, and these two arbitrators shall jointly appoint a third arbitrator, who shall chair the arbitration panel. If the arbitrators named by the Parties do not succeed in appointing a third arbitrator within thirty (30) days after the latter of the two (2) arbitrators named by the Parties has been appointed, the third arbitrator shall, at the request of either Party, be appointed by the Permanent Court of Arbitration (Mauritius). - (c) If, in a dispute subject to paragraph (b) above, one Party fails to appoint its arbitrator within thirty (30) days after the other Party has appointed its arbitrator, the Party which has named an arbitrator may apply to the Permanent Court of Arbitration (Mauritius) to appoint a sole arbitrator for the matter in dispute, and the arbitrator appointed pursuant to such application shall be the sole arbitrator for that dispute. |
|  | - 2. Rules of Procedure. Except as otherwise stated herein, arbitration proceedings shall be conducted in accordance with the rules of procedure for arbitration of the United Nations Commission on International Trade Law (UNCITRAL) as in force on the date of this Contract. - 3. Substitute Arbitrators. If for any reason an arbitrator is unable to perform his/her function, a substitute shall be appointed in the same manner as the original arbitrator. - 4. Nationality and Qualifications of Arbitrators. The sole arbitrator or the third arbitrator appointed pursuant to paragraphs 1(a) through 1(c) above shall be an internationally recognized legal or technical expert with extensive experience in relation to the matter in dispute and shall not be a national of the Consultant’s home country or of the Government’s country. For the purposes of this Clause, “home country” means any of: - (a) the country of incorporation of the Consultant; or - (b) the country in which the Consultant’s principal place of business is located; or - (c) the country of nationality of a majority of the Consultant’s shareholders; or - (d) the country of nationality of the Sub-consultants concerned, where the dispute involves a subcontract. |
|  | - 5. Miscellaneous. In any arbitration proceeding hereunder: - (a) proceedings shall, unless otherwise agreed by the Parties, be held in Mauritius; - (b) the English language shall be the official language for all purposes; - (c) the decision of the sole arbitrator or of a majority of the arbitrators (or of the third arbitrator if there is no such majority) shall be final and binding and shall be enforceable in any court of competent jurisdiction, and the Parties hereby waive any objections to or claims of immunity in respect of such enforcement; - (d) the arbitration shall be governed by the Mauritius International Arbitration Act, and for that purpose, it is agreed that it should constitute an international arbitration; - (e) the seat of the arbitration shall be Port Louis, Mauritius; and - (f) the law of the arbitration agreement shall be Mauritius law. |

# Appendices

Appendix A – Terms of Reference

- [This Appendix shall include the final Terms of Reference (TORs) worked out by the Client and the Consultant during the negotiations; dates for completion of various tasks; location of performance for different tasks; detailed reporting requirements and list of deliverables against which the payments to the Consultant will be made; Client’s input, including counterpart personnel assigned by the Client to work on the Consultant’s team; specific tasks or actions that require prior approval by the Client.

- Insert the text based on the Section 7 (Terms of Reference) of the ITC in the RFP and modified based on the Forms TECH-1 through TECH-5 of the Consultant’s Proposal. Highlight the changes to Section 7 of the RFP]

- ………………………………………………………………………………………………

Appendix B - Key Experts

- [Insert a table based on Form TECH-6 of the Consultant’s Technical Proposal and finalized at the Contract’s negotiations. Attach the CVs (updated and signed by the respective Key Experts) demonstrating the qualifications of Key Experts.]

- ……………………………………………………………………………………………………

Appendix C – Breakdown of Contract Price

- [Insert the table with the unit rates to arrive at the breakdown of the lump-sum price. The table shall be based on [Form FIN-3 and FIN-4] of the Consultant’s Proposal and reflect any changes agreed at the Contract negotiations, if any. The footnote shall list such changes made to [Form FIN-3 and FIN-4] at the negotiations or state that none has been made.]

Appendix D - Form of Advance Payments Guarantee

Not applicable

In this context, any action taken by a consultant or a sub-consultant to influence the selection process or contract execution for undue advantage is improper.

“Another party” refers to a public official acting in relation to the selection process or contract execution. In this context “public official” includes World Bank staff and employees of other organizations taking or reviewing selection decisions.

A “party” refers to a public official; the terms “benefit” and “obligation” relate to the selection process or contract execution; and the “act or omission” is intended to influence the selection process or contract execution.

“Parties” refers to participants in the procurement or selection process (including public officials) attempting to establish contract prices at artificial, non competitive levels.

“Party” refers to a participant in the selection process or contract execution.

b A nominated sub-consultant, supplier, or service provider is one which either has been (i) included by the Consultant in its proposal because it brings specific and critical experience and know-how that are accounted for in the technical evaluation of the Consultant’s proposal for the particular services; or (ii) appointed by the Client.

1 	Where w = weekends, ph = public holidays, v = vacation, and s = sick leave.

In this context, any action taken by a consultant or a sub-consultant to influence the selection process or contract execution for undue advantage is improper.

“Another party” refers to a public official acting in relation to the selection process or contract execution. In this context “public official” includes World Bank staff and employees of other organizations taking or reviewing selection decisions.

A “party” refers to a public official; the terms “benefit” and “obligation” relate to the selection process or contract execution; and the “act or omission” is intended to influence the selection process or contract execution.

“Parties” refers to participants in the procurement or selection process (including public officials) attempting to establish contract prices at artificial, non competitive levels.

“Party” refers to a participant in the selection process or contract execution.

b A nominated sub-consultant, supplier, or service provider is one which either has been (i) included by the Consultant in its proposal because it brings specific and critical experience and know-how that are accounted for in the technical evaluation of the Consultant’s proposal for the particular services; or (ii) appointed by the Client.